## Slide 1
ParaBank Individual STLC Journey
From Discovery to Release Decision — A Six-Phase QA Engagement
Kamogelo
Junior QA Analyst | ABC Consulting
System Under Test: ParaBank Online Banking Application

## Slide 2
AGENDA
What We'll Cover in 15 Minutes
01
Engagement Overview
Scope, approach, and constraints
02
The Six-Phase Journey
Discovery through Release Decision
03
Key Findings
Execution results and defects
04
Quality Metrics
What the numbers tell us
05
Release Recommendation
GO / NO-GO and why
06
Lessons & Next Steps
What we'd do differently

## Slide 3
OVERVIEW
Engagement at a Glance
6
STLC phases
2 wks
duration
1
QA analyst
6
modules tested
System Under Test
ParaBank — Parasoft's online banking demo application (parabank.parasoft.com), simulating registration, login, account management, transfers, bill pay, and lending workflows.
Approach
A full Software Testing Life Cycle, applied end-to-end by a single QA analyst: risk-based prioritization ensured the highest financial- and security-impact features received the deepest coverage within a tight two-week window.

## Slide 4
PHASE 1
Discovery & Requirements Analysis
Understanding a System With No Documentation
No formal requirements existed — everything had to be derived through hands-on exploration.
24
Functional requirements documented
12
Non-functional requirements
10
Modules analyzed for business value & risk
20
Stakeholder clarification questions prepared
Key output: a risk register and requirement gap list that would go on to predict 4 of the 11 real defects found in later testing.

## Slide 5
PHASE 2
Building the Test Strategy
Turning Risk Into a Testing Plan
In Scope
Registration
Login / Logout
Open New Account
Transfer Funds
Bill Pay
Request Loan
Risk-Based Priority
High
Login, Transfer Funds, Bill Pay, Account Overview
Medium
Open New Account, Request Loan, Registration, Find Transactions
Low
Update Contact Information
Single-tester, two-week engagement — every planning decision had to be defensible under a real resource constraint.

## Slide 6
PHASE 3
Test Design & Coverage
Designing Tests That Actually Prove Something
30
test scenarios
50
test cases
36
requirements traced
75%
requirements covered
Boundary Value Analysis & Equivalence Partitioning applied to every numeric field
Decision tables modeled login outcomes and loan approval logic
Requirements Traceability Matrix honestly flagged 25% of requirements as not covered

## Slide 7
PHASE 4
Quality Preparation
Are We Actually Ready to Test?
100
test data records prepared
17
environment readiness checks
6
test accounts strategized
A Traceability Audit caught a real gap before execution: Open New Account had zero prepared test data.
That flagged gap wasn't just paperwork — it directly caused 2 blocked test cases in Phase 5, proving the audit process worked.
Readiness call: Conditional YES — begin on the highest-risk modules while remaining items resolve in parallel.

## Slide 8
PHASE 5
Quality Investigation — Execution
Putting the Application to the Test
Chart: 50 Test Cases Executed
| Pass | Fail | Blocked
Test Cases | 41 | 7 | 2
82%
Pass rate — every core happy-path workflow (register, log in, transfer, pay a bill, apply for a loan) works correctly.
5 structured exploratory testing missions were also run — finding defect classes scripted testing could not, including a session-security issue.

## Slide 9
PHASE 5
Quality Investigation — Defects Found
11 Defects, Concentrated Where It Matters Most
Chart: Defects by Severity
| Critical | Major | Minor | Trivial
Severity | 3 | 5 | 2 | 1
Every Critical defect involved direct financial risk or session security
Highest concentration: Transfer Funds — matching its Phase 2 High-risk ranking
4 of 11 defects trace straight back to Phase 1 requirement gaps
2 of 3 Critical defects already fixed and retested to Closed

## Slide 10
PHASE 6
Quality Advisory — Metrics
What the Numbers Say
82%
Pass Rate
75%
Req. Coverage
0.22
Defect Density
1
Open Critical
The pattern across every phase: risk-based prioritization, set in Phase 2, correctly predicted exactly where the most serious defects would concentrate in Phase 5.

## Slide 11
PHASE 6 — RELEASE DECISION
The Recommendation
NO-GO — Conditional on One Remaining Defect
82% pass rate — this is not a broad quality failure
2 of 3 Critical defects already fixed and retested
1 Critical defect remains: loan approval logic can be bypassed with an invalid down payment
Expected to move to GO as soon as that fix is confirmed

## Slide 12
BEYOND THE BLOCKER
Risks We're Carrying Forward, Eyes Open
Two modules untested
Find Transactions & Update Contact Info — out of this engagement's scope
Unconfirmed requirement gaps
Loan threshold & transfer boundary rules never formally confirmed
No performance testing
No evidence response-time targets hold under real load
6 lower-priority defects open
Accepted with a committed post-release remediation timeline

## Slide 13
PATH TO GO
Next Steps
1
Fix the loan validation gap
Reject any request where down payment exceeds the requested amount
2
Retest the full boundary suite
Confirm no adjacent case broke as a side effect of the fix
3
Client accepts known issues
Sign off on the 6 remaining lower-priority defects with a timeline
4
Revisit the recommendation
Expected outcome: GO

## Slide 14
REFLECTION
What This Journey Taught Us
Requirement gaps flagged in Phase 1 weren't paperwork — they predicted 4 of the 11 real defects found
Risk-based prioritization from Phase 2 correctly forecast where Critical defects would cluster in Phase 5
A tracked gap (Phase 4's missing test data) had a traceable, real consequence (blocked tests in Phase 5)
Exploratory testing found what scripted testing structurally could not — both approaches earned their place

## Slide 15
Thank You
Questions & Discussion
Full findings across all six phases available in the complete STLC documentation set
Kamogelo — Junior QA Analyst, ABC Consulting