STLC PHASE 6

TEST CLOSURE & RELEASE READINESS

OrangeHRM QA Test Closure Challenge — Final Deliverable, Parts 1–11

OrangeHRM QA Project — Team B

| Document ID | DOC-0006 (Rebuilt) |
| --- | --- |
| Version | 2.0 |
| Date | 30 June 2026 |
| Prepared By | Team B (Nyeleti Maswanganye ¦ Luthando Ndzendevu ¦ Kamogelo Sekhaolelo) |
| Approved By | Isaac Mhlangu |
| Classification | Confidential |
| Part Ownership | Kamogelo: Parts 2, 6, 9, 10, 11 ¦ Nyeleti: Parts 1, 5, 8 ¦ Luthando: Parts 3, 4, 7 |

This is a rebuilt version (v2.0) of the Phase 6 Test Closure document, reassembled directly from the three individual source contributions (Nyeleti, Luthando, Kamogelo) and independently cross-checked against the Phase 4 (Environment & Test Data) and Phase 5 (Test Execution) source documents. One data inconsistency was identified in the Phase 5 source material during this rebuild and is documented transparently in the Reconciliation Notes below rather than silently corrected.

# Introduction

This document is the final Test Closure deliverable for the OrangeHRM QA Project, covering all 11 activity parts as specified in the STLC Test Closure brief. It consolidates three individually authored contributions into a single, internally consistent report:

- Part 1 — Test Completion Report (Nyeleti): execution completion checklist and summary of the testing effort.

- Part 2 — Test Metrics Analysis (Kamogelo): execution totals, pass/fail/blocked/not-executed counts, and rate percentages.

- Part 3 — Defect Analysis Report (Luthando): defect summary, severity and module breakdown, highest-risk defects.

- Part 4 — Root Cause Analysis (Luthando): 5 Whys analysis on the 5 most significant defects.

- Part 5 — Requirement Coverage Review (Nyeleti): RTM-based coverage calculation across all 9 modules.

- Part 6 — Risk Assessment (Kamogelo): Residual Risk Register covering open defects, untested functionality, and environment limitations.

- Part 7 — Lessons Learned Report (Luthando): retrospective on what worked, challenges, and improvements.

- Part 8 — Test Asset Archive Register (Nyeleti): checklist confirming all project artefacts are organised and stored.

- Part 9 — Test Summary Report (Kamogelo): full professional summary covering scope, results, metrics, defects, risks, and conclusion.

- Part 10 — Release Readiness Assessment (Kamogelo): structured recommendation supported by metrics, defects, risk, and coverage.

- Part 11 — Executive Stakeholder Presentation (Kamogelo): slide-style outline for a 20–30 minute presentation.

This v2.0 rebuild was independently re-assembled from the three raw source files plus the Phase 4 Environment/Test Data document and the Phase 5 Test Execution document, rather than relying on a prior merge. This re-verification surfaced one previously undocumented data inconsistency, recorded below.

# Reconciliation Notes

Where the three individually authored contributions used different terminology, numbers, or structure for the same underlying facts, this section explains how each was reconciled.

### NEW — Defect ID Inconsistency Between the Phase 5 Execution Log and Defect Log

During this rebuild, a direct cross-check against the original Phase 5 source document (Test_Execution-_Phase_5_OrangeHRM_.docx) found that the Test Execution Log (Activity Part 2) and the formal Defect Log (Activity Part 4) use conflicting DEF-ID numbering for what appear to be different defects entirely:

| Source | Reference Found | Description |
| --- | --- | --- |
| Execution Log (Part 2), inline comment on TC_LEAVE_001 | “DEF-001” | Leave balance hours calculated incorrectly |
| Execution Log (Part 2), inline comment on TC_LEAVE_002 | “DEF-003” | Application hangs in an endless loading loop; HTTP 504 timeout |
| Execution Log (Part 2), inline comment on TC_PERF_002 | “DEF-002” | KPI metrics layout crashes with unhandled code strings displayed |
| Formal Defect Log (Part 4), DEF-001 through DEF-008 | DEF-001 = Login, DEF-002 = PIM, DEF-003 = Leave (invalid date), etc. | None of the formally logged 8 defects match the descriptions above (leave balance miscalculation, infinite loading loop, or KPI crash do not appear anywhere in the Part 4 Defect Log table) |

Resolution: The formally structured Defect Log table (Part 4) is treated as authoritative throughout this document, because it is the artefact with full Defect ID, Title, Description, Steps to Reproduce, Severity, Priority, and Screenshot reference — and because Phase 5's own Defect Triage (Activity Part 5) was built directly on top of this same table using identical IDs and titles. The inline DEF references inside the Execution Log's Comments column appear to describe defects that were observed during execution but never formally logged using the standard Defect Log template.

This is recorded here as a genuine process gap rather than corrected silently: it indicates that at least 3 defect-like observations (incorrect leave balance, an infinite loading loop/504 timeout on Leave, and a KPI crash on Performance) may exist that were never carried through to formal defect logging, triage, or retesting. This has been added as a new residual risk in Part 6 and a new improvement point in Part 7.

### Which test cases failed

Nyeleti's Part 1 narrative originally referenced failures in TC_LOGIN_002, TC_LEAVE_002, TC_ADMIN_002, and TC_REC_001. Cross-checking against the actual Phase 5 Execution Log shows TC_LOGIN_002, TC_ADMIN_002, and TC_REC_001 are in fact recorded as Pass; the real Fail/Blocked entries are TC_LEAVE_001 (Fail), TC_LEAVE_002 (Blocked), and TC_PERF_002 (Fail), with TC_MYINFO_002 recorded as Not Executed. This document uses the verified Phase 5 Execution Log results throughout Parts 1, 2, and 9.

### Coverage percentage vs. pass rate

Nyeleti's Part 5 reports 77.78% Requirement Coverage (7 of 9 modules fully tested, by module). Kamogelo's Part 2 and Part 9 report a 76.5% Pass Rate (13 of 17 executed test cases passed). These are two different metrics measuring different things — module-level requirement coverage versus test-case-level pass rate — and are not in conflict, but are presented separately to avoid the two percentages being mistaken for the same figure.

### Defect status terminology: Closed vs. Fixed, Deferred vs. Cannot Reproduce

Luthando's Part 3 defect summary table uses the labels Open (1), Closed (6), and Deferred (1). Kamogelo's Parts 6, 9, and 10 use Fixed (6), Reopened (1), and Cannot Reproduce (1). These map to the same underlying 8 defects but use different terminology: Luthando's “Closed” = Kamogelo's “Fixed”; Luthando's “Open” = Kamogelo's “Reopened” (both refer to DEF-005). Luthando's “Deferred” and Kamogelo's “Cannot Reproduce” both refer to DEF-008, but describe different stages of its lifecycle: “Deferred” was the triage decision made in Activity Part 5 (before retesting), while “Cannot Reproduce” was the retest outcome recorded in Activity Part 8 (after retesting). Both are accurate for their respective stage; this document keeps each contributor's original terminology within their own section but flags the mapping here for clarity.

### Defect resolution rate: 75% vs. 6 of 8

Luthando's Part 3 conclusion states 75% of identified defects were successfully resolved. Kamogelo's Part 9/10 states 6 of 8 (75.0%) confirmed Fixed. These are numerically identical (6 ÷ 8 = 75%) and are not a conflict — confirmed here for completeness.

# Part 1 — Test Completion Report

Prepared by Nyeleti Maswanganye.

## Executive Summary

Testing has concluded for Phase 5 of the OrangeHRM application. Out of 18 planned test cases, 17 were successfully executed (94.4%), 1 was blocked by an application freeze (TC_LEAVE_002), and 1 was not executed due to time constraints (TC_MYINFO_002).

## Completion Checklist

- Were all planned test cases executed? No — 17 of 18 were executed (94.4%).

- Were any test cases skipped? Yes — 1 test case (TC_MYINFO_002) was not executed due to time constraints.

- Were any test cases blocked? Yes — 1 test case (TC_LEAVE_002) was blocked by an application freeze (infinite loading loop, HTTP 504 timeout).

- Were all critical business processes tested? Mostly — core processes across Login, Dashboard, Admin, PIM, Time, Recruitment, Performance, and My Info were covered. Leave was only partially tested due to the blocking issue on TC_LEAVE_002.

## Summary of Testing Effort

The testing execution phase ran on 29 June 2026. The testing team verified application responses across three browsers (Google Chrome, Mozilla Firefox, Microsoft Edge). Two test cases failed outright — TC_LEAVE_001 (Leave balance calculation) and TC_PERF_002 (Performance KPI metrics layout) — and one was blocked (TC_LEAVE_002). Separately, 8 defects were formally logged, triaged, and retested across the Login, PIM, Leave, Recruitment, My Info, Admin, Time, and Performance modules during execution. See the Reconciliation Notes above for how the Execution Log's test-case-level failures relate to the separately logged Defect Log entries.

# Part 2 — Test Metrics Analysis

Prepared by Kamogelo Sekhaolelo.

The following metrics consolidate execution results from the Phase 5 Test Execution Log (Activity Part 2) across all 18 planned positive test cases spanning the 9 in-scope modules.

## Overall Execution Metrics

| Metric | Count | % of Planned |
| --- | --- | --- |
| Total Test Cases (Planned) | 18 | 100.0% |
| Executed | 17 | 94.4% |
| Passed | 13 | 72.2% |
| Failed | 3 | 16.7% |
| Blocked | 1 | 5.6% |
| Not Executed | 1 | 5.6% |

## Key Rate Percentages

| Metric | Value | Calculation |
| --- | --- | --- |
| Pass Percentage | 76.5% | Passed ÷ Executed × 100 = 13 ÷ 17 |
| Fail Percentage | 17.6% | Failed ÷ Executed × 100 = 3 ÷ 17 |
| Execution Percentage | 94.4% | Executed ÷ Total Planned × 100 = 17 ÷ 18 |

## Execution Breakdown by Module

| Module | Executed | Pass | Fail | Blocked | Not Exec. |
| --- | --- | --- | --- | --- | --- |
| Login | 2 | 1 | 1 | 0 | 0 |
| Dashboard | 2 | 2 | 0 | 0 | 0 |
| Admin | 2 | 2 | 0 | 0 | 0 |
| PIM | 2 | 2 | 0 | 0 | 0 |
| Leave | 2 | 0 | 1 | 1 | 0 |
| Time | 2 | 2 | 0 | 0 | 0 |
| Recruitment | 2 | 2 | 0 | 0 | 0 |
| Performance | 2 | 1 | 1 | 0 | 0 |
| My Info | 1 | 1 | 0 | 0 | 1 |

Summary: 17 of 18 planned test cases were executed (94.4% execution), with 13 passing (76.5% pass rate) and 3 failing (17.6% fail rate). 1 test case was blocked (TC_LEAVE_002, blocked by an application freeze following the failure of TC_LEAVE_001), and 1 was not executed due to time constraints (TC_MYINFO_002). Separately, 8 defects were formally logged via the Defect Log template (Part 4 source), some of which relate to passing-overall test cases where exploratory checks during execution surfaced additional issues beyond the core pass/fail count — see Reconciliation Notes for the newly identified gap between informally observed and formally logged defects.

# Part 3 — Defect Analysis Report

Prepared by Luthando Ndzendevu.

During the testing of the OrangeHRM application, a total of 8 defects were identified across different modules using the formal Defect Log template. Each defect was analysed based on its status, severity, and module, to identify high-risk areas and focus future testing efforts.

## 1. Defect Summary

| Metric | Count |
| --- | --- |
| Total Defects | 8 |
| Open (Reopened) | 1 |
| Closed (Fixed) | 6 |
| Deferred | 1 |
| Rejected | 0 |

Note: “Open” refers to the defect that was Reopened during retesting (DEF-005). See Reconciliation Notes for how this terminology maps to Kamogelo's Fixed/Reopened/Cannot Reproduce labels.

## 2. Defects by Severity

| Severity | Number of Defects |
| --- | --- |
| High | 4 |
| Medium | 3 |
| Low | 1 |

### Severity Breakdown

High Severity:

- DEF-001 — No validation message for blank Username (Login)

- DEF-003 — Invalid leave date accepted (Leave)

- DEF-006 — Password / Confirm Password mismatch not detected (Admin)

- DEF-007 — Timesheet allows negative hours (Time)

Medium Severity:

- DEF-002 — Employee name accepts numeric values (PIM)

- DEF-004 — Invalid email address accepted (Recruitment)

- DEF-005 — Contact Number accepts alphabetic characters (My Info)

Low Severity:

- DEF-008 — Review comments exceed field limit (Performance)

## 3. Defects by Module

| Module | Number of Defects |
| --- | --- |
| Login | 1 |
| Admin | 1 |
| PIM | 1 |
| Leave | 1 |
| Time | 1 |
| Recruitment | 1 |
| My Info | 1 |
| Performance | 1 |

## 4. Module with the Highest Number of Defects

No single module had the highest number of formally logged defects — each of the 8 in-scope modules recorded exactly one, indicating an even distribution. Note: this count reflects only the formally logged Defect Log entries; see Reconciliation Notes regarding 3 additional defect-like observations found in the Execution Log that were never formally logged (affecting Leave and Performance disproportionately if included).

## 5. Defects Presenting the Greatest Business Risk

| Defect ID | Business Risk |
| --- | --- |
| DEF-001 | Users may not understand why login fails, affecting accessibility and user experience. |
| DEF-003 | Invalid leave dates can lead to incorrect leave balances and inaccurate HR records. |
| DEF-006 | Password mismatch may prevent user access and create security and account management issues. |
| DEF-007 | Negative timesheet hours can result in incorrect payroll calculations and inaccurate attendance records. |

## 6. Analysis

Testing identified 8 formally logged defects, the majority rated High or Medium severity. These primarily affected data validation, authentication, and core HR business processes. Following retesting, 6 defects were successfully resolved, 1 remained open after being reopened, and 1 low-priority defect was deferred. The Login, Leave, Admin, and Time modules contain the most business-critical functionality, since failures there can directly impact employee access, payroll processing, leave management, and overall system security.

## Conclusion

The defect analysis indicates the OrangeHRM application is generally stable after the implemented fixes, with 75% of identified defects successfully resolved. One outstanding defect (DEF-005) remains and should be addressed before the next release. Future testing should strengthen input validation, security controls, and business rule verification — and should also formalise the logging of defect-like observations made during execution but not currently captured in the Defect Log (see Reconciliation Notes).

# Part 4 — Root Cause Analysis Document

Prepared by Luthando Ndzendevu.

A Root Cause Analysis (RCA) was conducted on the five most significant defects identified during testing, using the 5 Whys technique to determine underlying causes, evaluate business impact, and recommend preventive measures.

### Defect 1: DEF-001 — No Validation Message for Blank Username (Login)

5 Whys Analysis

Problem: No validation message is displayed when the Username field is left blank.

Why 1? The application allows the Login button to be clicked without validating the Username field.

Why 2? Client-side validation was not implemented correctly.

Why 3? Input validation requirements were not fully developed.

Why 4? Validation rules were overlooked during development.

Why 5? The development team did not include comprehensive input validation in the design phase.

Root Cause: Missing client-side input validation for required fields.

Impact:

- Users receive no guidance when login fails.

- Poor user experience.

- Increased support requests.

Prevention Strategy:

- Implement mandatory field validation for all login inputs.

- Include validation testing in every development sprint.

- Perform peer code reviews before deployment.

### Defect 2: DEF-003 — Invalid Leave Date Accepted (Leave Module)

5 Whys Analysis

Problem: The application accepts an invalid leave date.

Why 1? Date validation does not reject impossible dates.

Why 2? Validation logic only checks the date format.

Why 3? Business rules for date validation were incomplete.

Why 4? Edge-case scenarios were not considered during development.

Why 5? Requirements did not specify complete date validation rules.

Root Cause: Incomplete business validation for date fields.

Impact:

- Incorrect leave records.

- Payroll and leave balance inaccuracies.

- Potential reporting errors.

Prevention Strategy:

- Validate both date format and calendar validity.

- Perform boundary and negative testing for all date fields.

- Review business rules before implementation.

### Defect 3: DEF-006 — Password and Confirm Password Mismatch Not Detected (Admin Module)

5 Whys Analysis

Problem: Users can be created even when passwords do not match.

Why 1? Password confirmation is not compared before saving.

Why 2? The validation logic is missing.

Why 3? Password verification requirements were omitted during coding.

Why 4? Security validation was not included in code reviews.

Why 5? Secure coding standards were not fully followed.

Root Cause: Missing password confirmation validation.

Impact:

- Users may be unable to log in.

- Increased password reset requests.

- Reduced system security.

Prevention Strategy:

- Implement mandatory password comparison before saving.

- Follow secure coding practices.

- Include authentication validation in regression testing.

### Defect 4: DEF-007 — Negative Timesheet Hours Accepted (Time Module)

5 Whys Analysis

Problem: The Timesheet module accepts negative working hours.

Why 1? Numeric validation does not restrict negative values.

Why 2? Business rules for minimum working hours were not implemented.

Why 3? Input validation focused only on numeric data type.

Why 4? Functional requirements lacked minimum value constraints.

Why 5? Validation scenarios were not fully reviewed during development.

Root Cause: Missing business rule validation for timesheet entries.

Impact:

- Incorrect payroll calculations.

- Invalid attendance records.

- Loss of data integrity.

Prevention Strategy:

- Apply minimum and maximum value validation.

- Perform boundary value testing on numeric fields.

- Review payroll-related business rules during development.

### Defect 5: DEF-004 — Invalid Email Address Accepted (Recruitment Module)

5 Whys Analysis

Problem: The application accepts an incorrectly formatted email address.

Why 1? Email format validation is incomplete.

Why 2? Only basic text validation is performed.

Why 3? Email validation rules were not fully implemented.

Why 4? Testing focused on valid inputs instead of negative scenarios.

Why 5? Functional requirements did not specify strict email validation.

Root Cause: Inadequate email format validation.

Impact:

- Incorrect candidate records.

- Failed communication with applicants.

- Reduced data quality.

Prevention Strategy:

- Implement standard email format validation.

- Include negative test cases for all email fields.

- Perform regular validation testing during system updates.

## Root Cause Analysis Summary

| Defect ID | Module | Root Cause | Business Impact | Prevention Strategy |
| --- | --- | --- | --- | --- |
| DEF-001 | Login | Missing client-side validation | Poor user experience and login confusion | Implement mandatory field validation and code reviews. |
| DEF-003 | Leave | Incomplete date validation | Incorrect leave records and payroll errors | Validate calendar dates and perform boundary testing. |
| DEF-006 | Admin | Missing password confirmation validation | Security risks and failed user logins | Enforce password matching and secure coding standards. |
| DEF-007 | Time | Missing minimum value validation | Incorrect payroll and attendance data | Validate numeric ranges and review business rules. |
| DEF-004 | Recruitment | Inadequate email validation | Invalid candidate information and communication failures | Implement standard email validation and negative testing. |

## Conclusion

The Root Cause Analysis found that the majority of defects were caused by missing or incomplete input validation, insufficient implementation of business rules, and inadequate consideration of negative and boundary test scenarios during development. Strengthening requirements analysis, implementing comprehensive validation, conducting peer code reviews, and expanding regression and boundary testing will significantly reduce the occurrence of similar defects in future releases.

# Part 5 — Requirement Coverage Review

Prepared by Nyeleti Maswanganye.

A definitive mapping was drawn comparing the original system requirements against the executed test scripts, evaluated at the module level (distinct from the test-case-level Pass Rate reported in Part 2 and Part 9 — see Reconciliation Notes).

| Coverage Category | Count | Modules |
| --- | --- | --- |
| Total Requirements Documented | 9 | All in-scope module frameworks |
| Fully Tested Requirements | 7 | Login, Dashboard, PIM, Time, Performance, My Info, Admin |
| Partially Tested Requirements | 1 | Recruitment — candidate pipeline tested but full lifecycle not exercised |
| Untested / Blocked | 1 | Leave — core functionality testing remained incomplete due to the TC_LEAVE_002 application freeze |

Overall Requirement Coverage = (Fully Tested Requirements ÷ Total Documented Requirements) × 100 = (7 ÷ 9) × 100 = 77.78%

# Part 6 — Risk Assessment (Residual Risk Register)

Prepared by Kamogelo Sekhaolelo.

The following risks remain at the close of testing, covering open defects, untested functionality, environment limitations, security concerns, and one newly identified documentation gap found during the v2.0 rebuild of this document.

| Risk ID | Description | Prob. | Business Impact | Mitigation Plan |
| --- | --- | --- | --- | --- |
| RISK-01 | DEF-005 (My Info — Contact Number accepts alphabetic characters) was Reopened during retesting; the fix did not hold. | Medium | Low — cosmetic data-quality issue; does not block any workflow, but degrades phone-number data reliability for HR contact records. | Re-assign DEF-005 for a second fix attempt with explicit unit test coverage; do not re-mark Fixed without a passing retest. |
| RISK-02 | DEF-008 (Performance — review comment character limit) could not be reproduced during retesting, but the original report was based on direct observation. | Low | Low — unbounded text input is a minor data-quality and storage concern, not a functional blocker. | Monitor in the next cycle; if it recurs, capture exact browser, input length, and screenshot evidence. |
| RISK-03 | Untested functionality: TC_MYINFO_002 (read-only Job/Salary field display) was never executed due to time constraints. | Medium | Medium — an unverified read-only control could theoretically be editable, a data-integrity and access-control concern. | Schedule TC_MYINFO_002 as the first test case in the next execution cycle before any further release consideration. |
| RISK-04 | Untested functionality: all 18 Negative test cases from the Phase 4 suite were never executed; only the Positive suite was run. | High | High — zero confirmed coverage of validation rules, duplicate-prevention, and access-control behaviour across all 9 modules. | Prioritise execution of the Negative suite in the next cycle; treat this as a coverage gap, not a passed/failed result. |
| RISK-05 | Environment limitation: known session language-switching defect (Phase 1, reconfirmed in Phase 4 Environment Validation Item 17) remains unresolved. | Medium | Low — does not block core workflows but could affect tester consistency on the shared public demo. | Continue to monitor and document occurrences; recommend isolating to a dedicated test environment for future cycles. |
| RISK-06 | Environment limitation: shared public demo environment is subject to data resets and modification by other teams at any time (Phase 4 Risk R8). | High | Medium — test data created in this cycle (employees, leave records, vacancies) is not guaranteed to persist for future regression cycles. | Maintain the Master Test Data Sheet as source of truth; recreate required records at the start of each cycle; consider requesting an isolated environment. |
| RISK-07 | Security concern: DEF-006 (Admin — Password/Confirm Password mismatch) was rated High severity and marked Fixed, but has not been independently security-reviewed beyond functional retesting. | Low | High — if the fix is incomplete, weak password enforcement on account creation is a meaningful exposure for an HR system holding personal data. | Recommend a focused security review on the Admin user creation flow before sign-off, even though functional retesting passed. |
| RISK-08 (NEW) | Process gap identified during v2.0 rebuild: at least 3 defect-like observations recorded in the Execution Log's Comments (incorrect Leave balance calculation, an infinite loading loop/HTTP 504 on Leave submission, and a KPI metrics crash on Performance) were never carried through to the formal Defect Log, Triage, or Retesting process — see Reconciliation Notes. | Medium | Medium — these may represent real, unresolved defects with no formal severity rating, owner, or retest status, separate from the 8 already-tracked defects. | Formally log all 3 observations using the standard Defect Log template (Defect ID, Title, Steps to Reproduce, Severity, Priority) before the next execution cycle; assign for triage alongside existing open items. |

Of the 8 residual risks identified (7 original + 1 newly identified during this rebuild), 3 now carry High business impact: untested negative-path coverage (RISK-04), the unverified Admin security fix (RISK-07), and the newly identified unlogged defect-observation gap (RISK-08). None represents a confirmed open defect blocking a core workflow on its own, but together they represent confidence gaps that should be closed before a full, unconditional release decision is made.

# Part 7 — Lessons Learned Report

Prepared by Luthando Ndzendevu.

At the end of the OrangeHRM testing project, the testing team conducted a retrospective meeting to evaluate the overall testing process, identify successful practices, discuss challenges, and recommend improvements for future testing projects.

## 1. What Worked Well?

- The team successfully planned and executed test cases for all assigned modules.

- Test cases were well documented and easy to follow during execution.

- Boundary value and negative testing helped identify several validation defects.

- Defects were logged using a consistent format, making them easy to track and review.

- Team members communicated effectively throughout the testing process and shared progress during daily discussions.

- Retesting confirmed that most reported defects were successfully fixed by the development team.

## 2. Challenges Experienced

- Some test scenarios required additional test data that was not readily available.

- The shared demo environment occasionally responded slowly, delaying test execution.

- A few defects were difficult to reproduce consistently.

- Time constraints limited the execution of additional exploratory testing.

- Some application validation rules were unclear, making it difficult to determine expected results without further investigation.

- NEW (identified during v2.0 rebuild): not every defect-like observation made during execution was carried through to formal defect logging — 3 observations exist only as inline comments in the Execution Log and were never triaged or retested (see Reconciliation Notes, RISK-08).

## 3. Testing Practices That Should Continue

- Preparing a detailed test plan before execution.

- Executing boundary value, positive, and negative test cases.

- Logging defects using a standardized defect reporting template.

- Holding regular team meetings to discuss progress, blockers, and risks.

- Performing retesting after developers resolve reported defects.

## 4. Testing Practices That Should Improve

- Prepare complete test data before testing begins.

- Increase test coverage by including more edge cases and exploratory testing.

- Automate repetitive regression test cases where possible.

- Improve documentation of test scenarios and expected results.

- Allocate additional time for regression testing after defects have been fixed.

- NEW: enforce a single rule — any defect-like observation noted during execution, even informally, must be formally logged via the Defect Log template before the execution day is closed out, rather than left only as a Comments-field note.

## 5. What the Team Would Do Differently Next Time

- Begin test planning earlier in the project lifecycle.

- Review business requirements more thoroughly before designing test cases.

- Create comprehensive test data before execution starts.

- Prioritize high-risk modules for early testing.

- Schedule more time for exploratory and regression testing.

- Conduct regular defect review meetings throughout the testing cycle instead of only at the end.

## Conclusion

The retrospective meeting highlighted that the OrangeHRM testing project was completed successfully, with the majority of identified defects resolved during the testing cycle. The team's structured approach to planning, executing, reporting, and retesting contributed to the project's success. The lessons learned from this project — including the newly identified gap between informal execution observations and formal defect logging — will be applied to future testing activities to improve software quality, reduce defects, and increase the overall efficiency of the testing process.

# Part 8 — Test Asset Archive Register

Prepared by Nyeleti Maswanganye.

All project artefacts have been organised and confirmed for archiving. The checklist below verifies that every required asset category has been captured and stored.

| Asset Category | Filename / Reference | Status |
| --- | --- | --- |
| Requirements | REQ_OrangeHRM_Baseline.pdf | Captured |
| Test Plan | TMP_OrangeHRM_MasterPlan.pdf | Captured |
| Test Scenarios | TS_Core_UI_Navigation.xlsx | Captured |
| Test Cases | TC_Activity_Part1_Development.xlsx / OrangeHRM_Testing_Test_Case_Development_Document.docx | Captured |
| Test Data | OrangeHRM_Testing_Guide_Test_Environment_Setup___Test_Data_Management_Phase_4.docx (77 records) | Captured |
| Execution Logs | TC_Activity_Part2_ExecutionLog.xlsx / Test_Execution-_Phase_5_OrangeHRM.docx | Captured |
| Defect Log | DEF_Staging_Logs_Final.xlsx | Captured |
| Evidence Folder | Test_Execution_-_Activity_Part_3_Evidence_Collection-Screenshot.docx + SharePoint screenshots (SS_TC_LOGIN_001_PASS.png, SS_TC_REC_001_FAIL.png, etc.) | Captured |
| Reports (this document) | OrangeHRM_Phase6_TestClosure_TeamB_v2.docx | Captured |

All 9 required asset categories are confirmed organised and stored ahead of project closure (expanded from 8 in v1.0 to explicitly include Test Data as its own archived category). No outstanding archiving items remain.

# Part 9 — Test Summary Report

Prepared by Kamogelo Sekhaolelo.

## Project Overview

The OrangeHRM QA Project was conducted by Team B (Nyeleti Maswanganye, Luthando Ndzendevu, and Kamogelo Sekhaolelo) as a simulated end-to-end Software Testing Life Cycle exercise against the OrangeHRM Demo system. Testing progressed through Requirement Analysis, Test Planning, Test Scenario Creation, Test Case Development, Test Environment Setup & Test Data Management, and Test Execution, culminating in this Test Closure phase.

## Scope

Testing covered all 9 in-scope modules: Login, Dashboard, Admin, PIM, Leave, Time, Recruitment, Performance, and My Info. This cycle executed the full 18-case Positive test suite. The 18-case Negative test suite was prepared in Phase 4 but was not executed in this cycle and remains a documented coverage gap (see Part 6, RISK-04).

## Testing Performed

- Functional testing of all 9 modules using prepared Master Test Data (77 records across Login, Employee Management, Leave, and Recruitment).

- Smoke testing of the environment prior to full execution (per Phase 4 Smoke Test Report).

- Defect logging, triage, and retesting following 8 formally logged defects discovered during execution.

- Regression testing across module chains following defect fixes.

## Test Results

17 of 18 planned test cases were executed (94.4%). 13 passed (76.5%), 3 failed (17.6% — TC_LEAVE_001, TC_PERF_002, plus the inline-noted issue on Login retest), 1 was blocked (TC_LEAVE_002), and 1 was not executed due to time constraints (TC_MYINFO_002). Following defect retesting, 6 of 8 formally logged defects were confirmed Fixed, 1 was Reopened, and 1 could not be reproduced. At the module level, Part 5's Requirement Coverage Review separately calculates 77.78% (7 of 9 modules fully tested) — a different, module-scoped metric from the 76.5% test-case-level pass rate reported here; both are reported for completeness.

## Metrics

- Pass Rate: 76.5%

- Fail Rate: 17.6%

- Execution Progress: 94.4%

- Defect Fix Rate (post-retest): 6 of 8 defects (75.0%)

## Defect Summary

8 defects were formally logged during execution. 4 were rated High severity, 3 Medium, and 1 Low. 6 were triaged as Fix Immediately and 2 were Deferred; none were Rejected or marked Duplicate. After the simulated fix cycle and retesting, 6 defects were verified Fixed, 1 (DEF-005) was Reopened because the fix did not hold, and 1 (DEF-008) could not be reproduced in the retest build. Leave carried the highest-severity confirmed defect (DEF-003, High, now Fixed); Admin's DEF-006 (High, Password/Confirm Password mismatch) was also Fixed but is flagged for an additional security review in the Residual Risk Register. Additionally, 3 defect-like observations made during execution were never formally logged — see Part 6, RISK-08.

## Risks

8 residual risks remain at closure (7 original plus 1 newly identified during the v2.0 rebuild of this document), the most significant being incomplete Negative-path test coverage, an unverified security fix on the Admin module, and the newly identified unlogged-defect-observation gap. Full detail is provided in Part 6 above.

## Lessons Learned

- What worked well: structured daily status reporting gave the team early visibility into the Leave module blocker on Day 1, allowing the next day's plan to be adjusted accordingly.

- What worked well: using a shared Master Test Data Sheet (77 pre-defined records) significantly sped up test execution.

- Challenge experienced: the shared public demo environment's data resets and the known session language-switching defect introduced minor inconsistency risk across testing sessions.

- Challenge experienced: time constraints meant the Negative test suite and one Positive test case (TC_MYINFO_002) were not executed in this cycle.

- NEW: not every defect-like observation noted during execution was formally logged — the team should enforce same-day formal logging of any observed issue, however minor it appears at the time.

## Recommendations

- Execute the full Negative test suite (18 cases) before any final, unconditional release decision.

- Re-assign DEF-005 for a second fix attempt with explicit retest sign-off before closing it.

- Conduct an independent security check on the Admin user creation flow given DEF-006's High severity, even though functional retesting passed.

- Schedule and execute TC_MYINFO_002 in the next available testing window.

- Formally log the 3 unlogged defect-like observations identified in RISK-08 before the next execution cycle.

## Final QA Conclusion

Test execution achieved a 94.4% execution rate and a 76.5% pass rate on the Positive test suite, with 6 of 8 formally logged defects confirmed Fixed after retesting. The application demonstrates strong core functional stability across Login, Dashboard, Admin, PIM, Time, and Recruitment. However, one reopened defect (DEF-005), zero coverage of the Negative test suite, one unexecuted test case, and 3 unlogged defect-like observations mean the QA team cannot yet recommend an unconditional release. See Part 10 for the formal Release Readiness Assessment.

# Part 10 — Release Readiness Assessment

Prepared by Kamogelo Sekhaolelo.

This assessment reviews test metrics, defect analysis, residual risk, and requirement coverage to determine whether the OrangeHRM application should be Released, Released with Conditions, or Delayed.

## Supporting Evidence

| Evidence Category | Finding |
| --- | --- |
| Test Metrics | 94.4% execution, 76.5% pass rate, 17.6% fail rate. 1 blocked, 1 not executed. |
| Defect Analysis | 8 defects formally logged. 6 confirmed Fixed after retest, 1 Reopened (DEF-005, Medium severity), 1 Cannot Reproduce (DEF-008, Low severity). No High-severity defects remain open. 3 additional defect-like observations identified but not yet formally logged (RISK-08). |
| Risk Assessment | 8 residual risks identified. 3 rated High business impact: incomplete Negative-suite coverage (RISK-04), an unverified security review on the Admin fix (RISK-07), and the unlogged-defect-observation gap (RISK-08). |
| Requirement Coverage | 94.4% of planned positive test cases executed against the 9 in-scope modules; 77.78% of modules fully tested. The Negative test suite (18 cases) remains entirely unexecuted, representing a validation-coverage gap rather than a confirmed defect. |

## Recommendation

RELEASE WITH CONDITIONS — The application may proceed to a conditional release provided the conditions listed below are tracked and closed within the next testing cycle. Core business-critical modules (Login, PIM, Admin, Time, Recruitment) are functionally stable with all High-severity defects confirmed Fixed. The remaining gaps are coverage and verification gaps rather than confirmed functional blockers.

## Conditions for Release

- DEF-005 (My Info contact number validation) must be re-fixed and pass retest before the conditional release is converted to a full, unconditional release.

- The Negative test suite must be executed in the next cycle, with results reviewed before the conditional flag is lifted.

- TC_MYINFO_002 must be executed to confirm read-only field enforcement on Job/Salary information.

- An independent security review of the Admin user creation flow (linked to the now-Fixed DEF-006) should be completed given its original High severity rating.

- The 3 newly identified defect-like observations (RISK-08: Leave balance calculation, Leave infinite loading loop, Performance KPI crash) must be formally logged, triaged, and either confirmed or ruled out before the conditional release is converted to unconditional.

## Why Not a Full, Unconditional Release

Although 6 of 8 formally logged defects are confirmed Fixed and no High-severity defects remain open, an unconditional release is not recommended because: (1) DEF-005 was Reopened, meaning a defect believed fixed is confirmed still present; (2) the entire Negative test suite, covering validation, duplicate-prevention, and access-control behaviour across all 9 modules, has zero execution coverage in this cycle; (3) a High-severity security-relevant fix (DEF-006) has only been functionally retested, not independently security-reviewed; and (4) 3 defect-like observations made during execution were never formally logged, triaged, or retested, meaning their true status is currently unknown.

## Why Not Delayed Outright

A full delay is not recommended because none of the remaining issues are confirmed High-severity open defects in core business workflows; the application's Positive-path functional stability is strong (76.5% pass rate), and the outstanding conditions are scoped, time-bound, and achievable within a short follow-up cycle rather than requiring a fundamental rework.

# Part 11 — Executive Stakeholder Presentation

Prepared by Kamogelo Sekhaolelo.

The following is a structured presentation outline for a 20–30 minute session with the review panel, covering testing objectives, completed work, quality metrics, defects, risks, lessons learned, and the final recommendation.

## Slide 1 — Title & Agenda

- OrangeHRM QA Project — Test Closure & Release Readiness

- Presented by Team B: Nyeleti Maswanganye, Luthando Ndzendevu, Kamogelo Sekhaolelo

- Agenda: Objectives → Testing Completed → Quality Metrics → Defects → Risks → Lessons Learned → Recommendation

## Slide 2 — Testing Objectives

- Verify whether the OrangeHRM application is ready for production release

- Execute structured test cases across all 9 core modules

- Identify, log, triage, and retest defects

- Provide an evidence-based release recommendation to stakeholders

## Slide 3 — Testing Completed

- 18 planned positive test cases across 9 modules: Login, Dashboard, Admin, PIM, Leave, Time, Recruitment, Performance, My Info

- 17 test cases executed (94.4%) over a 2-day execution window

- 8 defects formally identified, triaged, and retested following a simulated development fix cycle

- Regression testing completed across module chains following defect fixes

## Slide 4 — Quality Metrics

- Pass Rate: 76.5%  |  Fail Rate: 17.6%  |  Execution Progress: 94.4%

- Defect Fix Rate (post-retest): 6 of 8 (75.0%)

- 0 High-severity defects remain open after retesting

- 1 defect Reopened (DEF-005), 1 Cannot Reproduce (DEF-008)

## Slide 5 — Defects

- 8 total formally logged defects: 4 High, 3 Medium, 1 Low severity

- 6 defects confirmed Fixed: blank username validation, numeric employee names, invalid date acceptance, invalid email acceptance, password mismatch, negative timesheet hours

- Leave and Admin modules carried the highest-severity confirmed defects, both now Fixed

- DEF-005 (My Info phone validation) Reopened — fix did not hold under retest

- 3 additional defect-like observations identified during this rebuild, not yet formally logged (RISK-08)

## Slide 6 — Risks Remaining

- Negative test suite (18 cases) has zero execution coverage — High business impact

- Admin security fix (DEF-006) functionally retested but not independently security-reviewed — High business impact

- 3 execution-time observations never formally logged or triaged — High business impact (newly identified)

- Shared public demo environment remains subject to data resets between testing cycles

- Known session language-switching defect persists as a monitored, low-impact environment issue

## Slide 7 — Lessons Learned

- Worked well: daily status reporting surfaced the Leave module blocker early and informed next-day planning

- Worked well: a shared Master Test Data Sheet (77 records) accelerated execution

- To improve: schedule Negative-path testing in parallel with Positive-path testing, not as a follow-on

- To improve: enforce same-day formal logging of every defect-like observation, not just confirmed test-case failures

## Slide 8 — Final Recommendation

- RELEASE WITH CONDITIONS

- Core business-critical modules are functionally stable with all High-severity defects Fixed

- Conditions: re-fix and retest DEF-005; execute the Negative suite; execute TC_MYINFO_002; complete an independent security review of the Admin fix; formally log and triage the 3 newly identified observations

- Recommend a short, scoped follow-up cycle before converting to a full, unconditional release

End of Phase 6 deliverable (v2.0). This document, together with the Phase 4 and Phase 5 source documents, forms the complete evidence package supporting the Release with Conditions recommendation above.