STLC PHASE 5 — TEST EXECUTION

Daily Status, Execution Dashboard & Coverage Review

Parts 6, 7 & 10 of the OrangeHRM Test Execution Activity

Prepared by Kamogelo Sekhaolelo  |  Team B

| Project | OrangeHRM QA Project — Test Execution |
| --- | --- |
| System Under Test | OrangeHRM Demo (opensource-demo.orangehrmlive.com) |
| Based On | Phase 4 Test Case Suite (18 Positive Test Cases), Master Test Data Sheet (77 records), Environment Validation Report |
| Parts Covered | Part 6 (Daily Status Meeting), Part 7 (Execution Dashboard), Part 10 (Coverage Review) |
| Execution Window | 29–30 June 2026 (Day 1 and Day 2) |
| Date | 30 June 2026 |
| Version | 1.0 |

# Introduction

This document fulfils Parts 6, 7, and 10 of the Test Execution activity. It reports on the execution of all 18 positive test cases from the Phase 4 Test Case Suite, drawing test data from the Master Test Data Sheet and carrying forward the environment risk already identified in the Phase 5 Environment Validation report. Execution was simulated across two testing days to demonstrate the full daily reporting cycle required by Part 6.

- Part 6 — Daily Status Meeting: a short end-of-day report for each of the 2 simulated testing days.

- Part 7 — Test Execution Dashboard: a consolidated snapshot of execution progress across both days combined.

- Part 10 — Coverage Review: a requirement-level analysis of what has and has not been tested, and where risk remains.

# Part 6 — Daily Status Meeting

At the end of each testing day, the team reports on test cases executed, pass/fail/blocked counts, defects found, current risks, and planned work for the next day. Two daily reports are included below, covering the full 2-day execution window.

## Day 1 Status Report — 29 June 2026

| Test Cases Executed Today | 10 |
| --- | --- |
| Passed | 8 |
| Failed | 1 |
| Blocked | 1 |
| Not Executed (carried forward) | 0 |
| New Defects Found | DEF-001 (Leave — balance not deducted on display) |
| Current Risks | Leave module balance display issue (DEF-001) blocks dependent test case TC_LVE_002. Known environment risk (session language switching, DEF-003) remains under observation. |
| Planned Work for Next Day | Begin execution of Time, Recruitment, Performance, and My Info test cases. Retest TC_LVE_001 once the Leave balance display issue is reviewed. |

## Day 2 Status Report — 30 June 2026

| Test Cases Executed Today | 8 |
| --- | --- |
| Passed | 6 |
| Failed | 1 |
| Blocked | 0 |
| Not Executed (carried forward) | 1 |
| New Defects Found | DEF-002 (Performance — evaluation status not syncing to manager view) |
| Current Risks | Performance module status-sync issue (DEF-002) could affect manager-side reporting accuracy if not resolved before release. TC_MYINFO_002 carried forward to Day 3 backlog due to tester reassignment. |
| Planned Work for Next Day | Execute TC_MYINFO_002. Begin retesting DEF-001 and DEF-002 once development confirms fixes. Begin regression testing on Leave and Performance modules. |

# Part 7 — Test Execution Dashboard

The dashboard below consolidates execution results across both testing days into a single snapshot, showing total test cases, execution status breakdown, and key rate metrics.

## Overall Execution Summary

| Metric | Count | % of Planned |
| --- | --- | --- |
| Total Test Cases (Planned) | 18 | 100.0% |
| Executed | 17 | 94.4% |
| Passed | 14 | 77.8% |
| Failed | 2 | 11.1% |
| Blocked | 1 | 5.6% |
| Not Executed | 1 | 5.6% |

## Key Rate Metrics

| Metric | Value | Calculation |
| --- | --- | --- |
| Pass Rate | 82.4% | Passed ÷ Executed × 100 = 14 ÷ 17 |
| Fail Rate | 11.8% | Failed ÷ Executed × 100 = 2 ÷ 17 |
| Execution Progress | 94.4% | Executed ÷ Total Planned × 100 = 17 ÷ 18 |

## Execution Breakdown by Module

| Module | Executed | Pass | Fail | Blocked | Not Exec. |
| --- | --- | --- | --- | --- | --- |
| Login | 2 | 2 | 0 | 0 | 0 |
| Dashboard | 2 | 2 | 0 | 0 | 0 |
| Admin | 2 | 2 | 0 | 0 | 0 |
| PIM | 2 | 2 | 0 | 0 | 0 |
| Leave | 2 | 0 | 1 | 1 | 0 |
| Time | 2 | 2 | 0 | 0 | 0 |
| Recruitment | 2 | 2 | 0 | 0 | 0 |
| Performance | 2 | 1 | 1 | 0 | 0 |
| My Info | 2 | 1 | 0 | 0 | 1 |

Summary: 17 of 18 planned test cases have been executed (94.4% execution progress). Of those executed, 14 passed (82.4% pass rate) and 2 failed (11.8% fail rate), with 1 blocked by a dependent failure and 1 carried forward to the next testing day.

# Part 10 — Coverage Review

This section reviews execution against the original Phase 1 requirements and answers the four questions required by the activity: which requirements have been tested, which remain untested, which modules carry the highest defect count, and which critical business flows remain at risk.

## 1. Which requirements have been tested?

17 of the 18 planned positive test cases were executed across both testing days, covering the core requirement in every one of the 9 in-scope modules at least once:

- Login — valid authentication and logout (FR-LOG-02, FR-LOG-08)

- Dashboard — widget loading and quick-launch navigation (FR-DASH-01, FR-DASH-07)

- Admin — user creation and deactivation (FR-ADM-01, FR-ADM-03)

- PIM — employee creation and search (FR-PIM-01, FR-PIM-04)

- Leave — leave application (FR-LVE-01) — tested but failed; see Question 3

- Time — timesheet logging and submission (FR-TIME-01, FR-TIME-02)

- Recruitment — vacancy creation and candidate linking (FR-REC-01, FR-REC-02)

- Performance — review cycle creation (FR-PERF-01) — passed; self-evaluation sync (FR-PERF-02) — tested but failed

- My Info — contact details update (FR-MYI-02)

## 2. Which requirements remain untested?

- FR-MYI-01 (view job/salary information in read-only mode) — TC_MYINFO_002 was not executed; carried forward to the Day 3 backlog due to tester reassignment.

- FR-LVE-04 (manager approval of a pending leave request) — TC_LVE_002 is Blocked because it depends on the leave record created in TC_LVE_001, which failed. This requirement cannot be considered tested until DEF-001 is resolved and the case is re-run.

- All 18 Negative test cases from the Phase 4 suite remain entirely untested in this execution cycle, since this cycle was scoped to the Positive suite only. This is a coverage gap that should be addressed in the next execution cycle before any release decision.

## 3. Which modules have the highest defect count?

Based on the Defect Log, defects are distributed as follows:

| Module | Defect Count | Defect ID(s) |
| --- | --- | --- |
| Leave | 1 | DEF-001 — Approved leave balance not deducted on My Leave List |
| Performance | 1 | DEF-002 — Self-evaluation status not updating to Completed on manager view |
| Environment (Carried Forward) | 1 | DEF-003 — Session language spontaneously changes after prolonged inactivity |

Leave and Performance each carry 1 functional defect from this execution cycle, and the Environment carries 1 pre-existing, known issue (DEF-003) that is monitored rather than newly raised. With only 2 modules showing functional defects out of 9 tested, defect density in this cycle is low, but the Leave module's defect (DEF-001) is rated High severity because it affects balance accuracy, a core HR data integrity concern.

## 4. Are there any critical business flows still at risk?

- Leave balance accuracy (High risk) — DEF-001 means the Leave module's core business rule (leave cannot exceed available balance, established in Phase 1 as FR-LVE-03 and BR-05) cannot currently be confirmed as working correctly end-to-end, since the balance display itself is unreliable. This is the most business-critical open risk from this cycle.

- Leave approval workflow (Medium risk) — TC_LVE_002 (manager approval) is Blocked and therefore completely unverified in this cycle. Until DEF-001 is fixed and retested, the approval workflow has zero confirmed test coverage.

- Performance review reporting accuracy (Medium risk) — DEF-002 means a manager could review an incomplete picture of their team's evaluation status, which could affect appraisal-cycle decisions if not corrected before performance review season.

- Negative-path coverage (Medium risk, process-level) — because this cycle only executed the Positive suite, there is currently zero confirmed coverage of validation rules, duplicate-prevention, and access-control behaviour across all 9 modules. This is a process risk for any release decision made from this cycle alone.

- Session language-switching (Low risk, monitored) — DEF-003 is a known, pre-existing environment-level issue rather than a functional regression. It does not block core workflows but should continue to be monitored, particularly during longer execution sessions.

## Coverage Review Summary

Out of 18 planned positive test cases, 17 were executed (94.4%), with 14 passing and 2 failing. Two requirements remain unverified due to blocking and scheduling, and the entire Negative test suite remains outside this cycle's scope. Before a release recommendation can be made, DEF-001 should be prioritised for fix and retest given its High severity and direct link to a core business rule, followed by execution of the Negative suite to close the validation-coverage gap identified above.