## 1. Test Completion Report (Part 1)

### Executive Summary

Testing has concluded for Phase 5 of the OrangeHRM application. Out of 18 planned test cases, 17 were successfully executed, 1 was blocked by an application freeze, and 1 unexecuted test case was carried forward due to time limitations.

### Completion Checklist

- Were all planned test cases executed? No, 17 out of 18 were executed.

- Were any test cases skipped? Yes, 1 test case (TC_MYINFO_002) was deferred.

- Were any test cases blocked? Yes, 1 test case (TC_LEAVE_002) was blocked by a system freeze.

- Were all critical business processes tested? Yes, core processes across Login, Admin, PIM, Leave, Time, Recruitment, Performance, and My Info were covered.

#### 2. Summary of Testing Effort

The testing execution phase ran on June 29, 2026. The testing team verified application responses under specific browser variations (Google Chrome, Mozilla Firefox, and Microsoft Edge). While multiple fundamental user interactions passed verification, several critical path failures were uncovered: a significant security flaw allowing bypass via historical passwords (TC_LOGIN_002), a complete structural block due to infinite loop timeouts in the Leave portal (TC_LEAVE_002), an unvalidated form omission in the Admin setup (TC_ADMIN_002), and a hard system crash accompanied by an explicit red backend error panel in the candidate management subsystem (TC_REC_001).

## Activity Part 5 – Requirement Coverage Review

### Deliverable: Requirement Coverage Report

A definitive mapping was drawn comparing the original system requirements specifications against our active test script array.

- Total Requirements Documented: 9 Module Frameworks

- Fully Tested Requirements: 7 Module Frameworks (Login, Dashboard, PIM, Time, Performance, My Info, Admin - Note: Admin was fully evaluated via sorting and input tests).

- Partially Tested Requirements: 1 Module Framework (Recruitment - Halted early due to the shortlisting exception block).

- Untested Requirements / Skipped due to Block: 1 Module Framework (Leave - Core functionality testing remained incomplete due to the immediate infrastructure timeout).

Overall Requirement Coverage = (Fully Tested Requirements \ Total Documented Requirements) X 100 = (7/9) x  100 = 77.78%

## 8. Test Asset Archive Register (Activity Part 8)

- [✓] Requirements: REQ_OrangeHRM_Baseline.pdf

- [✓] Test Plan: TMP_OrangeHRM_MasterPlan.pdf

- [✓] Test Scenarios: TS_Core_UI_Navigation.xlsx

- [✓] Test Cases: TC_Activity_Part1_Development.xlsx

- [✓] Execution Logs: TC_Activity_Part2_ExecutionLog.xlsx

- [✓] Defect Log: DEF_Staging_Logs_Final.xlsx

- [✓] Evidence Folder: Standalone screenshots (SS_TC_LOGIN_001_PASS.png, SS_TC_REC_001_FAIL.png, etc.) stored in the group SharePoint directory.