## Slide 1
LUB-AC-003 · Software Development Assessment 2
Assignment 3
Rough Draft Plan
Project 1: Movie Ticket Booking System · C# Console Application
Phase 1
Phase 2
Phase 3
Phase 4
Phase 5
Phase 6

## Slide 2
Requirements at a Glance
Everything the brief demands — mapped before you write a single line of code.
Classes
4 files
Movie · Booking · Theater · Program
Access Modifiers
All 4
public · private · protected · internal
Control Flow
4 types
if-else · switch · for · while
Data Structures
2 types
Array (movies) · ArrayList (bookings)
Features
5 core
View · Book · List · Cancel · Search

## Slide 3
Phase 1
~30 min
Understand the Brief
Tip: Tick off every requirement as you implement it. Don't code first — plan first.
Re-read the full assignment PDF carefully
Highlight every requirement: classes, modifiers, control flow, data structures
Note: ALL 4 access modifiers must appear (public, private, protected, internal)
Note: Array AND ArrayList serve different roles — don't mix them up
Confirm Project 1: Movie Ticket Booking System is your chosen project

## Slide 4
Phase 2
~45 min
Plan the Classes
Tip: Use paper or a notepad first. A 10-minute sketch saves 1 hour of debugging.
Sketch Movie.cs — fields, constructor, DisplayInfo(), access modifiers
Sketch Booking.cs — fields, constructor, CalculateTotal(), access modifiers
Sketch Theater.cs — Movie[] array + ArrayList bookings + all feature methods
Sketch Program.cs — while loop + switch menu as the entry point
Map each access modifier to a specific field/method before writing any code

## Slide 5
Phase 3
~20 min
Set Up the Project
Tip: A clean compile with empty classes is your first milestone. Don't skip this.
Create a new C# Console App in Visual Studio or VS Code
Delete the default Program.cs boilerplate content
Add 4 new .cs files: Movie.cs, Booking.cs, Theater.cs, Program.cs
Add namespace MovieBookingSystem to every file
Confirm the project compiles with empty classes before adding any logic

## Slide 6
Phase 4
~2–3 hours
Build Class by Class
Tip: Build and compile after each class. Fix errors immediately before moving on.
Movie.cs — private fields, public properties, constructor, DisplayInfo()
Add protected GetMovieSummary() and internal HasSeatsAvailable() to Movie.cs
Booking.cs — private fields, public properties, private CalculateTotal()
Add protected GetBookingType() and internal BelongsTo() to Booking.cs
Theater.cs — DisplayAllMovies() [for + Array], BookTickets() [if + ArrayList]
Theater.cs — ViewAllBookings() [for + ArrayList], CancelBooking() [ArrayList.Remove]
Theater.cs — SearchByGenre() [if + for], internal GenerateBookingID()
Program.cs — while(running) loop + switch(input) for all 6 menu options

## Slide 7
Phase 5
~45 min
Test Every Feature
Tip: Test edge cases: empty name input, 0 tickets, booking ID that doesn't exist.
Run the app — does the menu display all 6 options correctly?
Option 1: View all movies — do all entries show with correct details?
Option 2: Book tickets — does it deduct seats and confirm with a booking ID?
Option 2: Try to over-book — does it reject with a clear error message?
Option 3: View bookings — does the new booking appear in the list?
Option 4: Cancel booking — does it restore seats and remove the entry?
Option 5: Search genre — try Action, Sci-Fi, Horror and a genre that doesn't exist
Test invalid menu inputs (e.g. 'abc', '9') — does it handle gracefully?

## Slide 8
Phase 6
~30 min
Requirements Checklist
Tip: If any item is unticked, go back and add it before submitting.
✓ 4 separate .cs files, each with the correct namespace
✓ public — methods/properties accessible from anywhere
✓ private — all fields and helper methods
✓ protected — at least one method in Movie and Booking
✓ internal — at least one method in Movie, Booking, and Theater
✓ if-else — seat validation, input checks, search results
✓ switch — main menu in Program.cs
✓ for loop — iterating movies array and bookings ArrayList
✓ while loop — main program loop
✓ Array — fixed movie catalog (Movie[])
✓ ArrayList — dynamic bookings list
✓ Unique Booking ID generated per booking
✓ Total price calculated and displayed on confirmation

## Slide 9
Planning Timeline
Total estimated time: ~6–7 hours across all phases
Phase 1
Understand the Brief
~30 min
Phase 2
Plan the Classes
~45 min
Phase 3
Set Up the Project
~20 min
Phase 4
Build Class by Class
~2–3 hrs
Phase 5
Test Every Feature
~45 min
Phase 6
Requirements Checklist
~30 min