## Slide 1
Presentation Agenda
OVERVIEW
Quality Engineering Division | Test Management & Control
01
Introduction to Test Management & Control
02
Objectives of Test Management
03
Test Management Process — Full Detail
04
Test Management Deliverables
05
Test Metrics & KPIs
06
Defect Management Process
07
Risk Management in Testing
08
Test Reporting
09
Test Tools — Management, Automation & IDEs
10
Real-World Workflow Example
11
Best Practices & Common Challenges
12
Summary & Q&A

## Slide 2
01
Introduction to Test
Management & Control
Foundations of Quality Engineering
Quality Engineering Division | Confidential

## Slide 3
What is Test Management?
SECTION 01 | INTRODUCTION
Quality Engineering Division | Test Management & Control
Definition
Test Management is the systematic process of planning, organizing, directing, monitoring, and controlling all testing activities throughout the Software Testing Life Cycle (STLC). It serves as the operational backbone that ensures testing is conducted in a structured, repeatable, and measurable manner.
Key Responsibilities of Test Management:
Strategic Planning
Defining the overall testing approach, scope, schedule, and resource allocation before testing begins.
Team Coordination
Managing testers, assigning tasks, and ensuring collaboration between QA, Dev, BA, and Ops teams.
Process Governance
Enforcing testing standards, quality gates, and review processes throughout the project lifecycle.
Tracking & Reporting
Continuously monitoring test execution progress and communicating status to all stakeholders.

## Slide 4
What is Test Control?
SECTION 01 | INTRODUCTION
Quality Engineering Division | Test Management & Control
Definition
Test Control is the ongoing activity within test management where actual results are compared against planned objectives, and corrective actions are taken to align testing back to the plan. It is reactive in nature — responding to deviations, risks materializing, or resource constraints in real time.
Test Control vs. Test Monitoring — The Critical Distinction:
📊 TEST MONITORING
Observes and collects test progress data
Measures metrics vs plan (e.g. % executed)
Detects variances between actual and planned
Generates status dashboards & trend reports
Passive: records what IS happening
Feeds data INTO test control decisions
⚙️ TEST CONTROL
Analyses monitoring data & identifies gaps
Takes corrective action to close variances
Re-prioritizes test cases when scope shifts
Reallocates testers, extends timelines, or adjusts scope
Active: changes WHAT IS happening
Ensures delivery remains on track despite issues

## Slide 5
Importance in Quality Engineering & Role within STLC
SECTION 01 | INTRODUCTION
Quality Engineering Division | Test Management & Control
Why Test Management Matters
Quality Assurance
Ensures every software release meets defined acceptance criteria and business requirements.
Cost Reduction
Finding defects early in the STLC is 10-100x cheaper than post-production defect resolution.
Risk Control
Proactively identifies high-risk areas, focusing testing effort where failure impact is greatest.
Stakeholder Trust
Systematic test reports provide transparent evidence of quality to clients and leadership.
Regulatory Compliance
Industries like banking, healthcare, and aviation require documented, auditable QA processes.
Test Management Within the STLC
01
Requirements Analysis
Review & clarify requirements
▼
02
Test Planning
Strategy, plan, resources
▼
03
Test Design
Write test cases & scripts
▼
04
Test Environment Setup
Configure tools & environments
▼
05
Test Execution
Run tests, log defects
▼
06
Test Closure
Reports, lessons learned

## Slide 6
02
Objectives of
Test Management
Goals that Drive Quality Engineering Success
Quality Engineering Division | Confidential

## Slide 7
Core Objectives of Test Management
SECTION 02 | OBJECTIVES
Quality Engineering Division | Test Management & Control
01 Planning & Organization
Define a structured test approach covering scope, schedule, entry/exit criteria, and milestones. Without a plan, testing is ad-hoc and unreliable. The plan aligns the team to a shared objective.
Example: A Test Manager creates a Master Test Plan for a banking app release identifying 3 test phases, 8 testers, and a 6-week schedule.
02 Ensuring Quality Standards
Enforce coding quality gates, peer reviews of test cases, defect thresholds, and test coverage requirements. These act as quality guardrails preventing substandard deliverables.
Example: A quality gate requires ≥85% test coverage before any build advances to UAT.
03 Resource Allocation
Assign the right testers to the right tasks based on skills, availability, and project complexity. Effective resource planning prevents bottlenecks and burnout.
Example: Senior testers are assigned to critical payment modules; junior testers cover UI regression.
04 Risk Mitigation
Proactively identify, assess, and mitigate testing risks (technical, schedule, and resource risks) before they disrupt delivery. Risk registers are maintained throughout the STLC.
Example: If a key testing environment is unavailable, a fallback environment is pre-provisioned.
05 Tracking & Reporting
Monitor test execution progress in real time using dashboards, burn-down charts, and defect trend reports. Communicate status accurately and promptly to stakeholders.
Example: Daily status emails report pass rate (82%), defects raised (14), blockers (2) to project sponsors.

## Slide 8
03
Test Management Process
Test Planning · Test Monitoring · Test Control
Quality Engineering Division | Confidential

## Slide 9
Test Planning — Creating the Test Strategy
SECTION 03 | TEST PLANNING
Quality Engineering Division | Test Management & Control
What is a Test Strategy?
A Test Strategy is a high-level document that defines the overall testing approach for a project or organisation. It is typically authored by the Test Manager or QA Lead and remains stable across projects unless organizational policies change. It answers the 'How will we test?' question at a macro level.
Testing Scope & Objectives
What will be tested and what will be explicitly excluded. Defines system boundaries.
Testing Types & Levels
Unit, Integration, System, UAT, Performance, Security — which apply to this project.
Test Automation Approach
Which tests will be automated (e.g. regression using Selenium/Playwright) vs. manually executed.
Entry & Exit Criteria
Conditions that must be met before testing starts (entry) and before it concludes (exit).
Defect Management Process
How defects are raised, triaged, tracked, and resolved using a bug tracking workflow.
Risk Assessment
High-level identification of testing risks and initial mitigation strategies.

## Slide 10
Test Plan Document — Scope, Objectives & Testing Types
SECTION 03 | TEST PLANNING
Quality Engineering Division | Test Management & Control
The Test Plan is the master project-level document that operationalises the Test Strategy. IEEE 829 defines the standard structure.
📌 SCOPE
In-Scope: All functional modules defined in the SRS, regression suite, API integration layer, and database validation.
Out-of-Scope: Third-party payment gateway internals, hardware-level testing, and performance benchmarking (handled by a separate workstream).
Example: For an e-commerce platform, in-scope includes checkout flow, product search, and user authentication. Out-of-scope includes the logistics partner's delivery tracking API.
🎯 OBJECTIVES
Validate that all software functions meet defined business requirements.
Identify and document all defects with severity ≥ Medium before release.
Achieve minimum 90% test case execution and 85% pass rate by release date.
Ensure all critical user journeys are regression-tested after every sprint build.
🧪 TESTING TYPES
Functional Testing: Verify individual features behave per specifications.
Regression Testing: Ensure new code does not break existing functionality. Automated using Selenium/Playwright.
Integration Testing: Validate that modules communicate correctly via APIs.
UAT (User Acceptance Testing): Business stakeholders validate system against use cases.
Performance Testing: Validate response times and throughput under load (JMeter/Gatling).
Security Testing: Validate for OWASP Top 10 vulnerabilities.

## Slide 11
Test Plan Document — Resources, Timeline & Risks
SECTION 03 | TEST PLANNING
Quality Engineering Division | Test Management & Control
👥 RESOURCES
Test Manager
Owns test strategy, plan, and reports. Manages the team.
Senior Test Analyst
Authors complex test cases, performs exploratory testing.
Automation Engineer
Builds & maintains Selenium / Playwright test frameworks.
Performance Tester
Designs and executes load and stress tests.
Junior Tester
Executes manual test cases, raises defect reports.
📅 TIMELINE
Test Planning
Week 1-2
→
Test Design
Week 2-3
→
Env. Setup
Week 3
→
Execution
Week 4-7
→
UAT
Week 8
→
Closure
Week 9
⚠️ RISKS IN THE TEST PLAN
Risk | Impact | Mitigation Strategy
Resource Unavailability | High | Cross-train backup testers; maintain skills matrix.
Unstable Test Environment | High | Provision separate QA environments; use containerised setups (Docker).
Requirements Changing Late | Medium | Enforce a change-freeze period; re-assess scope with BA on every sprint.
Insufficient Test Data | Medium | Prepare synthetic test data sets; use masked production data.

## Slide 12
Test Estimation Techniques
SECTION 03 | TEST PLANNING
Quality Engineering Division | Test Management & Control
Estimation determines HOW LONG testing will take and HOW MANY resources are needed — critical for meeting delivery deadlines.
1. Work Breakdown Structure (WBS)
Total Effort = Σ (Task Hours × No. of Tasks)
Decompose the testing effort into smallest tasks (write test case, execute, retest, report). Estimate each task individually and sum up.
📌 Writing 200 test cases × 0.5 hrs each = 100 hrs. Execution: 200 × 0.25 hrs = 50 hrs. Total = 150 hrs.
2. Function Point Analysis
Test Effort = Function Points × Historical Effort Rate
Calculate test effort based on the number and complexity of functional units (inputs, outputs, queries, files, interfaces).
📌 System has 120 FPs. Historical rate is 0.6 hrs/FP. Effort = 120 × 0.6 = 72 hrs.
3. Use Case Point Method
UCP = (Simple×5 + Avg×10 + Complex×15) × Environment Factor
Estimate based on the number of use cases, categorised by complexity (Simple, Average, Complex).
📌 10 simple + 8 average + 4 complex = 50+80+60 = 190 UCP × adjustment = ~228 hrs.
4. Three-Point Estimation (PERT)
Expected = (O + 4M + P) / 6
For each task, get Optimistic (O), Most Likely (M), and Pessimistic (P) estimates, then calculate a weighted average.
📌 O=4 days, M=7 days, P=12 days → Expected = (4+28+12)/6 = 7.33 days.

## Slide 13
Test Monitoring — Tracking Progress & Metrics
SECTION 03 | TEST MONITORING
Quality Engineering Division | Test Management & Control
What is Test Monitoring?
Test Monitoring is the continuous observation and measurement of testing activities against the Test Plan. It provides real-time visibility into where the project stands and feeds this information into Test Control for corrective decision-making.
Key Metrics to Monitor:
Test Execution Progress
Percentage of planned test cases that have been executed. Formula: (Executed / Total Planned) × 100
340 of 400 cases run = 85% executed. Target: ≥90% by day 20.
Defect Trend Chart
Plot of new defects raised vs. defects closed over time. Rising open defects indicate systemic quality issues.
Week 3: 45 open, 30 closed. Trend worsening — trigger Test Control review.
Test Coverage
Proportion of requirements or code paths covered by test cases. Low coverage = untested risk areas.
120 requirements mapped, 102 have test cases = 85% requirement coverage.
Blocked / Skipped Tests
Count of tests unable to execute due to environment issues, missing data, or dependencies.
18 tests blocked by missing API stub — escalated to Dev team on Day 14.
Defect Resolution Rate
Speed at which raised defects are being fixed and retested. Slow resolution risks release date.
Avg resolution: 2.4 days. Target is 2 days — marginal — SLA review triggered.
Pass/Fail Rate
Ratio of passed test cases to executed ones. Reveals overall software quality at a glance.
280 passed, 60 failed = 82.4% pass rate. Release threshold = 90%.

## Slide 14
Test Control — Corrective Actions & Decision-Making
SECTION 03 | TEST CONTROL
Quality Engineering Division | Test Management & Control
Test Control Process Flow:
Monitor
Metrics
Collect data
→
Compare
vs Plan
Identify gaps
→
Identify
Deviation
Analyse cause
→
Decide
Action
Manager review
→
Implement
Correction
Execute plan
→
Verify
Effect
Monitor again
Common Corrective Actions in Test Control:
⚡ Trigger: Test execution is 30% behind schedule
Reassign additional testers from lower-priority features to the critical path.
Implement shift-left testing by parallelising test design and execution.
Escalate resource constraint to project sponsor for emergency allocation.
Negotiate scope reduction with BA — defer low-priority test cases to regression phase.
⚡ Trigger: Defect raise rate exceeds threshold (>15 High per day)
Halt further testing and issue a Stop-Test recommendation to development.
Convene an emergency defect triage meeting with Dev Lead and BA.
Re-run failed builds through smoke testing before resuming full regression.
Update the defect trend in the daily status report and notify stakeholders.
⚡ Trigger: Test environment is unstable / unavailable
Switch to a backup environment or provision a new container (Docker/Kubernetes).
Redirect testers to test design, documentation, or data preparation tasks.
Raise an environment incident ticket — track SLA resolution with DevOps.
Adjust the timeline to account for lost execution days.

## Slide 15
04
Test Management
Deliverables
Documents that Define and Evidence Quality
Quality Engineering Division | Confidential

## Slide 16
Test Management Deliverables — Overview
SECTION 04 | DELIVERABLES
Quality Engineering Division | Test Management & Control
01
Test Strategy Document
Owner: Test Manager / QA Lead · Format: Word / Confluence Page · When: Pre-project / Release Start
High-level testing approach for the organisation or project. Defines testing types, tools, environments, automation strategy, and defect management guidelines.
02
Test Plan Document
Owner: Test Manager · Format: Word / Jira Epic · When: Sprint 0 / Project Kick-off
Project-specific plan covering scope, objectives, resources, schedule, risk register, entry/exit criteria, and test deliverable list. Governed by IEEE 829 standard.
03
Test Cases
Owner: Test Analyst / Automation Engineer · Format: Excel / Jira Xray / Zephyr · When: Test Design Phase
Detailed step-by-step test instructions with preconditions, test data, steps, and expected results. May be manual or automated (Selenium / Playwright scripts).
04
Test Execution Reports
Owner: Test Lead / QA Engineer · Format: Dashboard / Email / PDF · When: During Execution
Real-time or daily reports showing test execution progress, pass/fail statistics, blockers, and remaining work. Drives stakeholder communication.
05
Defect Reports
Owner: All Testers · Format: Jira / Azure DevOps / Bugzilla · When: During Execution & Retesting
Formal documentation of each defect found, including steps to reproduce, screenshots, severity, priority, environment, and defect lifecycle status.
06
Test Summary / Closure Report
Owner: Test Manager · Format: PDF / Word · When: Test Closure Phase
End-of-project report summarising testing scope, metrics achieved, outstanding defects, deferred items, lessons learned, and sign-off recommendation.

## Slide 17
05
Test Metrics & KPIs
Measuring Quality with Data-Driven Precision
Quality Engineering Division | Confidential

## Slide 18
Test Coverage & Defect Density
SECTION 05 | METRICS & KPIs
Quality Engineering Division | Test Management & Control
Metrics provide objective, data-driven evidence of software quality. Every metric must be calculated, interpreted, and acted upon — not just reported.
📐 Test Coverage
Definition: Percentage of requirements, user stories, or code paths covered by test cases. Formula: (No. of Requirements with Test Cases / Total Requirements) × 100 Example: 120 requirements, 102 have test cases → 85% coverage. Interpretation: Target ≥90%. Below 80% = high undetected risk. Coverage gaps must be documented and approved.
🐛 Defect Density
Definition: Number of defects per unit of software size (e.g., per 1,000 lines of code or function point). Formula: Defects Found / Size of Software (KLOC or FP) Example: 45 defects in a 15 KLOC codebase → Density = 3 defects/KLOC. Interpretation: Industry average is 1-3/KLOC. High density = quality issues in dev process needing root cause analysis.
🔍 Defect Leakage
Definition: Defects that escape QA testing and are found by users in production (post-release). Formula: (Production Defects / Total Defects Found) × 100 Example: 5 production defects out of 120 total = 4.2% leakage. Interpretation: Target <2%. High leakage signals gaps in test coverage, test design quality, or execution thoroughness.
📈 Execution Rate & Pass Rate
Execution Rate: (Executed / Planned) × 100 → Target: ≥90% Pass Rate: (Passed / Executed) × 100 → Target: ≥90% for release Fail Rate: (Failed / Executed) × 100 → Target: <10% at release gate Example: 340 executed of 400 (85%). 294 passed = 86.5% pass rate. Both below threshold — release blocked.

## Slide 19
06
Defect Management
Process
From Discovery to Resolution — The Full Lifecycle
Quality Engineering Division | Confidential

## Slide 20
Defect Lifecycle — States & Transitions
SECTION 06 | DEFECT MANAGEMENT
Quality Engineering Division | Test Management & Control
Every defect follows a defined lifecycle from initial discovery to final resolution. Skipping states or miscategorising defects compromises quality tracking accuracy.
NEW
Tester discovers and logs defect with full details (steps, expected, actual, screenshots).
ASSIGNED
Test Lead reviews and assigns to responsible developer based on module ownership.
OPEN
Developer acknowledges the defect and begins investigation and fix implementation.
FIXED
Developer completes the fix and marks the defect as ready for verification (code deployed to QA).
RETESTED
Tester re-executes the original failing test case against the fix to verify resolution.
CLOSED
Defect confirmed resolved. Test Manager approves closure after successful retest.
REOPENED
Fix was incomplete or introduced regression — defect re-enters the ASSIGNED state.
DEFERRED
Defect acknowledged but postponed to a future release due to low priority or scope.

## Slide 21
Severity vs Priority & Sample Defect Report
SECTION 06 | DEFECT MANAGEMENT
Quality Engineering Division | Test Management & Control
Severity vs Priority — A Critical Distinction:
SEVERITY
Measures the TECHNICAL IMPACT of the defect on system functionality. Assigned by the Tester.
Critical:
System crash, data loss, security breach
High:
Major feature unusable
Medium:
Feature works with workaround
Low:
Cosmetic/UI issue
PRIORITY
Measures the BUSINESS URGENCY of fixing the defect. Assigned by the Product Owner / BA.
P1 - Immediate:
Fix before any further testing
P2 - High:
Fix in current sprint
P3 - Medium:
Fix in next planned release
P4 - Low:
Fix when time permits
📋 Sample Defect Report Structure:
Field | Sample Entry | Field | Sample Entry
Defect ID | DEF-20241105-042 | Severity | High
Title | Login fails with valid credentials on Safari | Priority | P1 – Immediate
Module | User Authentication | Status | Open
Environment | QA ¦ Safari 17 ¦ macOS Ventura | Assigned To | Dev: J. Smith
Steps to Reproduce | 1) Open Safari 2) Navigate to /login 3) Enter valid credentials 4) Click 'Sign In' |  | 
Expected Result | User is authenticated and redirected to /dashboard |  | 
Actual Result | Error 401 displayed. Login succeeds on Chrome/Firefox. Safari-specific CORS header missing. |  | 

## Slide 22
07
Risk Management
in Testing
Proactive Quality Protection
Quality Engineering Division | Confidential

## Slide 23
Risk Identification, Analysis & Mitigation
SECTION 07 | RISK MANAGEMENT
Quality Engineering Division | Test Management & Control
Risk-Based Testing (RBT) focuses testing effort proportionally on areas with the highest probability and impact of failure — maximising quality with limited time and resources.
Risk Management Process:
1. Identify
Brainstorm with stakeholders. Review requirements, architecture docs, past project retrospectives.
→
2. Analyse
Assess each risk: Likelihood (1-5) × Impact (1-5) = Risk Score. Plot on a Risk Matrix.
→
3. Prioritise
High score = test first, most deeply. Low score = lighter coverage or accept residual risk.
→
4. Mitigate
Define mitigation strategies: avoid, reduce, transfer, or accept each risk.
→
5. Monitor
Track risks throughout the STLC. Re-assess when project conditions change.
Sample Risk Register:
Risk | Category | Likelihood | Impact | Score | Mitigation
Env. instability delays execution | Technical | 4 | 5 | 20 🔴 | Provision backup Docker env; daily env health checks
Key tester falls ill | Resource | 3 | 4 | 12 🟠 | Cross-train 2 backup testers; maintain knowledge base
Late requirement changes | Scope | 3 | 3 | 9 🟡 | Change-freeze after Sprint 3; impact assess via Change Board
Insufficient test data | Data | 2 | 3 | 6 🟢 | Prepare synthetic data sets in advance with data masking

## Slide 24
08
Test Reporting
Communicating Quality Status with Precision
Quality Engineering Division | Confidential

## Slide 25
Types of Test Reports & What to Include
SECTION 08 | TEST REPORTING
Quality Engineering Division | Test Management & Control
Daily Status Report
Audience: Test Lead, Project Manager, Dev Team · Frequency: Every business day during execution
Date and Build Version Under Test
Test Execution Summary: Total / Executed / Passed / Failed / Blocked
New defects raised today (with IDs and severity)
Defects resolved and retested today
Blockers and impediments (with owner and ETA)
Plan for next day (priority tests scheduled)
Weekly Progress Report
Audience: Project Sponsor, Steering Committee, Client (if applicable) · Frequency: Every Friday or end of sprint
Week-over-week progress chart (test execution burn-down)
Cumulative defect trend: open vs closed vs deferred
Test coverage percentage achieved this week vs target
Risk register updates: new risks, closed risks
Resource utilisation and capacity for next week
Overall RAG (Red-Amber-Green) status with narrative
Test Summary / Closure Report
Audience: All Stakeholders — sign-off required before release · Frequency: End of testing phase / pre-release
Scope: what was tested vs. what was deferred
Test Execution Metrics: final pass/fail/blocked counts
Defect Summary: total found, total closed, outstanding by severity
Test Coverage achieved vs target
Outstanding risks and accepted defects with business sign-off
Lessons Learned and process improvement recommendations
Final QA Sign-off Recommendation (Pass / Conditional Pass / Fail to Release)

## Slide 26
09
Test Tools — Management,
Automation & IDEs
Selenium · Playwright · IntelliJ · Eclipse
Quality Engineering Division | Confidential

## Slide 27
Automation Tools — Selenium & Playwright
SECTION 09 | TEST TOOLS
Quality Engineering Division | Test Management & Control
⚡ SELENIUM
What it is: Open-source browser automation framework supporting Java, Python, C#, JavaScript, Ruby.
Architecture: Selenium WebDriver communicates directly with browsers via browser drivers (ChromeDriver, GeckoDriver). No server needed for WebDriver.
Key Components: WebDriver (browser control), Selenium Grid (parallel execution across nodes), Selenium IDE (record-playback).
Use in Test Management: Automates regression suites, reducing manual execution time. Integrated with CI/CD pipelines (Jenkins/GitHub Actions) for automated nightly runs.
IDE Integration: Used with Eclipse (TestNG/JUnit) or IntelliJ IDEA (Maven/Gradle). Test results feed into management tools via plugins.
Supported Browsers: Chrome, Firefox, Safari, Edge, IE. Can run headlessly using ChromeOptions.
Real-World Example: Banking system regression: 400 Selenium tests run nightly. If >10 fail, deployment is blocked and Test Manager is alerted via Slack.
🎭 PLAYWRIGHT
What it is: Microsoft's modern end-to-end testing framework supporting Chromium, Firefox, and WebKit. Uses Node.js (TypeScript/JS) or Python, Java, .NET.
Key Advantages: Auto-waits for elements, isolated browser contexts per test, built-in test runner (Playwright Test), trace viewer for debugging.
Architecture: Communicates with browsers via the DevTools Protocol over WebSocket — faster and more reliable than Selenium WebDriver's HTTP protocol.
Use in Test Management: Ideal for modern SPA (React/Angular) apps. Codegen tool records user actions into test scripts, reducing test authoring time.
Parallel Execution: Native parallel test execution with full isolation. Dramatically reduces regression suite run time (e.g., 2 hrs → 25 mins).
Reporting: Built-in HTML reporter with screenshots, video recordings, and trace files. Integrates with Allure Report for management-level dashboards.
Real-World Example: E-commerce checkout flow: Playwright tests run on every PR in GitHub Actions. Failed traces show exact UI state at point of failure.

## Slide 28
IDEs — IntelliJ IDEA & Eclipse in Test Management
SECTION 09 | TEST TOOLS
Quality Engineering Division | Test Management & Control
🧠 IntelliJ IDEA (JetBrains)
Overview: Industry-leading Java/Kotlin IDE by JetBrains. Ultimate edition supports full-stack development including Python, JavaScript, SQL, and Frameworks.
Testing Frameworks: Natively supports JUnit 4/5, TestNG, Cucumber (BDD), Spock. Run individual test classes or full suites with one click.
Maven/Gradle Integration: Manage Selenium, Playwright-Java, RestAssured, and TestNG dependencies via Maven pom.xml or Gradle build.gradle.
Selenium in IntelliJ: Import WebDriver JAR, write page objects and test classes. IntelliJ's intelligent code completion speeds up test authoring.
Debugging Tests: Set breakpoints inside test methods to inspect WebDriver state, element locators, and variable values — critical for automation debugging.
Git Integration: Built-in Git UI for branching, reviewing diffs, and committing test code. Ensures test scripts are version-controlled alongside application code.
Plugins: Allure, Cucumber, REST Client, SonarLint, TestNG — extend IntelliJ into a full QA workstation.
Use in Management: Automation engineers write, debug, and run test frameworks in IntelliJ. Results are published to CI/CD and test management tools.
🌑 Eclipse IDE (Eclipse Foundation)
Overview: Free, open-source IDE originally designed for Java. Widely adopted in enterprises for Java/Selenium automation development.
Plugin Architecture: Eclipse's plugin system (Eclipse Marketplace) allows installation of TestNG, Maven, Cucumber, Git, and Allure plugins.
Testing Frameworks: Supports JUnit, TestNG (popular for Selenium projects), Cucumber for BDD-style acceptance test scripting.
Selenium in Eclipse: Add Selenium WebDriver JARs to the build path or use Maven. Structure test classes using Page Object Model (POM) design pattern.
Maven Integration: m2e Maven plugin manages dependencies. Run `mvn test` directly from Eclipse to trigger TestNG suites against any browser.
Workspace Management: Eclipse workspaces allow teams to manage multiple test projects simultaneously with shared code style and formatter settings.
Debugging: Breakpoints, step-through, variable inspection — full-featured debugging for Selenium/Playwright Java test scripts.
Use in Management: Often used by QA teams in enterprise Java environments. Test framework outputs (XML reports) feed into management dashboards.

## Slide 29
10
Real-World Workflow
Example
Test Management & Control in a Live Project
Quality Engineering Division | Confidential

## Slide 30
Real-World Project: E-Commerce Platform Release
SECTION 10 | REAL-WORLD WORKFLOW
Quality Engineering Division | Test Management & Control
Scenario: A large e-commerce company is releasing a new Checkout & Payments module. You are the Test Manager. Here is how Test Management and Control plays out across the STLC:
Week 1-2: Planning
Created Test Plan: 18 testers, 6-week timeline, 480 test cases planned across functional, regression, API, and UAT.
Defined Entry Criteria: All P1 user stories peer-reviewed; QA environment deployed and smoke-tested.
Identified Risk: Payment gateway sandbox may have rate limits — mitigation: mock service prepared.
Tool Setup: IntelliJ + Selenium framework initialised; Playwright configured for UI regression; Jira project created.
Week 3-4: Test Design & Env Setup
480 test cases authored in Zephyr (Jira plugin): 210 functional, 180 regression (automated), 90 integration/API.
Playwright automated 180 regression scripts for checkout, basket, and product search flows.
Test environment health check: 2 testers assigned to resolve failing smoke tests on payment sandbox.
Entry criteria met on Day 12. Execution phase formally commenced.
Week 5: Execution — Test Control Event!
Day 18 Monitoring: Only 54% execution completed (target: 65%). Defect raise rate: 18 High defects/day.
TEST CONTROL ACTION: Emergency triage — 3 testers reallocated from UAT prep to critical payment module.
Stop-test raised for Build 1.4.2 — 8 Critical defects in checkout. Dev team issued hotfix Build 1.4.3.
Selenium regression suite ran automatically overnight — 23 new failures detected. Dev alerted at 07:00.
Week 6-7: UAT & Closure
UAT commenced with 5 business users. 12 business-identified issues — 9 fixed, 3 deferred with sign-off.
Final metrics: 476/480 executed (99.2%), 441 passed (92.6%), 8 outstanding P3/P4 defects accepted.
Test Summary Report issued: QA Manager signed off with Conditional Pass (3 known low-risk issues noted).
Lessons Learned: Payment sandbox issues should be resolved in Sprint 0 next release.

## Slide 31
11
Best Practices &
Common Challenges
Excellence in Test Management & Control
Quality Engineering Division | Confidential

## Slide 32
Best Practices in Test Management & Control
SECTION 11 | BEST PRACTICES
Quality Engineering Division | Test Management & Control
01
Clear & Living Documentation
Test plans, strategies, and test cases must be maintained as living documents. They should be updated whenever requirements change, not written once and forgotten. Use version control (Git) for test documentation.
Pro Tip: Use Confluence for test plans + Zephyr for test cases to maintain traceability from requirements to test to result.
02
Continuous Monitoring with Real-Time Dashboards
Do not wait for end-of-day reports to detect issues. Implement real-time dashboards (Jira, TestRail, Allure) that surface execution rate, defect velocity, and blocked tests the moment they occur.
Pro Tip: Set automated alerts (Slack/email) when blocked test count exceeds 5% or defect open rate spikes above threshold.
03
Effective Stakeholder Communication
Tailor communication by audience: daily technical status for Dev teams, weekly RAG-status summaries for sponsors. Never surprise stakeholders — surface risks early, not reactively.
Pro Tip: Use a RAID log (Risks, Actions, Issues, Decisions) updated daily. Share it in all stakeholder meetings.
04
Proactive Risk Management
Maintain a living risk register from day one. Review it weekly and update likelihood/impact as the project progresses. Never treat risk management as a one-time planning exercise.
Pro Tip: Categorise risks: Product Risk (feature quality) vs Project Risk (schedule, resources). Both need separate mitigation plans.
05
Data-Driven Decision Making
All test control decisions must be backed by metric data. Never extend timelines or reduce scope based on 'gut feel' — always reference defect trends, coverage %, and execution burn-down.
Pro Tip: Establish metric thresholds in the test plan (e.g., pass rate <85% = stop-test gate). Enforce them consistently.
06
Shift-Left Testing
Involve QA from requirements analysis — not just execution. Early test design catches ambiguous requirements before they become expensive code defects. Prevention is cheaper than detection.
Pro Tip: Run Test Case Review sessions with BAs and Devs during sprint planning — before a single line of code is written.

## Slide 33
Common Challenges in Test Management & How to Overcome Them
SECTION 11 | CHALLENGES
Quality Engineering Division | Test Management & Control
Poor or Absent Planning
Symptom: Ad-hoc testing, no scope definition, no timelines
Impact: Unpredictable quality, constant fire-fighting, missed releases
✅ Solution:
Always create a formal Test Plan before execution begins. Even on Agile projects, maintain a lightweight one-page test charter per sprint.
Lack of Stakeholder Communication
Symptom: Stakeholders unaware of quality status until release day
Impact: Surprises at go-live, loss of trust, reactive escalation
✅ Solution:
Establish a formal reporting cadence (daily / weekly). Use RAG status dashboards. Proactively surface risks rather than waiting for questions.
Inaccurate Test Estimations
Symptom: Testing always runs over time / under-resources
Impact: Schedule overruns, reduced coverage, pressure to skip testing
✅ Solution:
Use Three-Point Estimation (PERT). Track actuals vs estimates on every project to improve historical reference data for future planning.
Scope Creep in Testing
Symptom: New features added mid-sprint without adjusting test plan
Impact: Team overloaded, coverage gaps, quality risks unidentified
✅ Solution:
Enforce a change control process. Every scope addition must trigger a test impact assessment and re-estimation before approval.
Tool Mismanagement
Symptom: Selenium scripts unmaintained; Jira board chaotic; no test management tool
Impact: Manual workarounds, duplicated effort, no audit trail
✅ Solution:
Define a tool governance policy: tool selection criteria, ownership, maintenance cadence, and integration standards (CI/CD, reporting).

## Slide 34
12
Summary &
Key Takeaways
Consolidating Knowledge — Ready for Real-World Application
Quality Engineering Division | Confidential

## Slide 35
Key Takeaways — What You Must Remember
SECTION 12 | SUMMARY
Quality Engineering Division | Test Management & Control
01
Test Management is the backbone of quality engineering — without it, testing is chaotic and unmeasurable. It covers planning, monitoring, control, and reporting.
02
Test Control is proactive, not reactive. It uses real-time monitoring data to trigger corrective actions (resource reallocation, scope adjustment, timeline revision) before issues escalate.
03
A Test Plan is a living document. It must be updated when scope, resources, or timelines change — not written once and filed away.
04
Metrics are meaningless without interpretation. Test Coverage, Defect Density, Defect Leakage, Pass Rate — each must be calculated, compared to targets, and acted upon.
05
Every defect has both a Severity (technical impact) and a Priority (business urgency). A cosmetic bug on the homepage may be Low Severity but High Priority before a CEO demo.
06
Selenium and Playwright automate regression testing — reducing manual effort and enabling continuous quality verification in CI/CD pipelines.
07
IntelliJ IDEA and Eclipse are the professional IDEs where automation frameworks are built, debugged, and version-controlled.
08
Risk-Based Testing ensures effort is focused on the highest-risk, highest-impact areas — maximising quality within fixed time and resource constraints.
09
Communication is a core QA skill. Test Managers must tailor daily, weekly, and summary reports to the right audience, at the right level of detail, at the right time.
10
Shift-Left: Involve QA from Requirements Analysis — prevention of defects is always cheaper than detection and rework.