# ParaBank Individual STLC Journey

## Assignment 4: STLC Phase 4 — Quality Preparation

Prepared by: Kamogelo Sekhaolelo

Role: Junior QA Analyst, ABC Consulting

Client / System Under Test: ParaBank Online Banking Application (https://parabank.parasoft.com/parabank/index.htm)

Document ID: DOC-STLC-002-A4     Version: 1.0

# 9.1 Business Challenge

Testing begins tomorrow. On review, no test data exists, no readiness assessment has been completed, and no evidence management strategy exists. Management has asked: "Are we truly ready to begin testing?" This document prepares the environment, test data, and readiness activities required for successful execution, and answers that question with evidence rather than assumption.

# 9.2 Skills Being Developed

- Environment Management

- Test Data Management

- QA Readiness Assessment

- Planning Discipline

# 9.3 Success Criteria

To demonstrate mastery of this phase, this assignment shows the ability to:

- Independently verify environment readiness rather than assuming the application is available and stable.

- Build a structured readiness checklist that turns a vague sense of "almost ready" into specific, ownable, trackable items.

- Design a test account strategy that supports every planned test case without accounts interfering with one another.

- Produce a large, realistically distributed test data set classified by purpose (positive, negative, boundary, invalid, special character) rather than ad hoc values invented at execution time.

- Maintain traceability from test data back to the test cases and requirements that depend on it.

- Define a disciplined evidence capture and storage approach before execution begins, not improvised during it.

- Make a formal, evidence-based go/no-go recommendation on testing readiness rather than a gut-feel opinion.

- Identify environment-specific risks distinct from application or requirement risks already captured in earlier phases.

- Critically assess the quality of prepared test data against completeness, accuracy, realism, and coverage.

- Communicate readiness status to stakeholders in a structured, decision-ready format.

# 9.4 Required Deliverables

## 9.4.1 Environment Assessment Report

### Application Accessibility

The ParaBank demo environment (https://parabank.parasoft.com/parabank/index.htm) was accessed directly and confirmed reachable, with the homepage, registration form, and login panel all loading correctly with no broken assets or console errors observed on initial load. As a shared, publicly hosted demo instance, accessibility is expected to remain stable but is not guaranteed by any client SLA, which is treated as a standing environment risk (see 9.4.9).

### Browser Compatibility

Per the Phase 2 Environment Plan, the application is required to function correctly on the latest stable releases of Chrome and Edge (NFR-CMP-001). Initial navigation, form rendering, and page layout were spot-checked on both browsers with no visible rendering differences in the core registration, login, and account pages. Full functional compatibility verification will occur as part of scripted test execution rather than this preparatory check alone.

### Environment Stability

No known outages or instability were observed at the time of this assessment. Because ParaBank is a shared public demo environment, two specific stability risks are carried forward into the Environment Risk Assessment (9.4.9): other unrelated users of the same shared instance may alter or reset data outside of this engagement's control, and the environment's uptime is not contractually guaranteed. Both are treated as accepted, monitored risks rather than blockers, consistent with the Phase 1 assumption that the demo environment's data is non-production and resettable.

## 9.4.2 Environment Readiness Checklist

| # | Checklist Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 1 | Application URL reachable and homepage loads without error | Ready | QA Analyst | Verified during Environment Assessment (9.4.1) |
| 2 | Registration form renders and accepts input on Chrome | Ready | QA Analyst | Verified during Environment Assessment |
| 3 | Registration form renders and accepts input on Edge | Ready | QA Analyst | Verified during Environment Assessment |
| 4 | Login panel renders and accepts input on both required browsers | Ready | QA Analyst | Verified during Environment Assessment |
| 5 | Primary test account registered and login confirmed | In Progress | QA Analyst | To be completed as first step of Test Account Strategy (9.4.3) |
| 6 | Secondary (cross-account) test account registered | In Progress | QA Analyst | To be completed as part of Test Account Strategy (9.4.3) |
| 7 | Exploratory/throwaway test account registered | Not Ready | QA Analyst | Scheduled ahead of exploratory testing session in Phase 5 |
| 8 | Test data set finalized and reviewed | In Progress | QA Analyst | Draft data set produced in this document (9.4.4); pending self-review (9.4.10) |
| 9 | Defect logging mechanism confirmed with client | Not Ready | QA Analyst / Client | Carried over as an open Phase 2 entry criterion; awaiting client confirmation of tool vs. spreadsheet |
| 10 | Evidence storage folder structure created | Ready | QA Analyst | Structure defined in Evidence Management Strategy (9.4.7) and created locally |
| 11 | Screenshot/evidence capture tool installed and tested | Ready | QA Analyst | Confirmed functional ahead of execution |
| 12 | Test case execution tracker (spreadsheet) set up | Ready | QA Analyst | Populated with all 50 test cases from Phase 3 |
| 13 | Requirement gaps from Phase 1 either confirmed by client or formally accepted as assumptions | Not Ready | QA Analyst / Client | Several gaps (loan decision logic, transfer boundaries) remain unconfirmed; testing will proceed on documented assumptions per Phase 1 |
| 14 | Client stakeholder sign-off on Phase 2 Test Plan received | Not Ready | Client Stakeholder | Formal sign-off outstanding; engagement proceeding on draft-approved basis |
| 15 | Admin/data-reset access confirmed as out of scope with client | Ready | QA Analyst | Confirmed via Phase 2 Scope Matrix; no admin access required for planned test cases |
| 16 | Browser developer tools available for session/security checks | Ready | QA Analyst | Available by default in both required browsers |
| 17 | Environment confirmed free of any active maintenance window | Ready | QA Analyst | No maintenance notice observed at time of assessment |

## 9.4.3 Test Account Strategy

| Account Name | Account Type | Purpose | Permissions | Pre-conditions |
| --- | --- | --- | --- | --- |
| primary_tester_01 | Customer | Main account for scripted functional, negative, and boundary test case execution across all modules | Standard customer access (own accounts only) | Self-registered with a default Checking account; a Savings account will be opened via TC-017 during execution to support Transfer Funds and Bill Pay testing |
| cross_check_02 | Customer | Secondary, independent customer account used to confirm one customer cannot view or access another's account data (NFR-SEC-003) | Standard customer access (own accounts only) | Self-registered independently from primary_tester_01, with no shared account numbers or data |
| exploratory_03 | Customer | Disposable account reserved for exploratory and destructive testing (large/unusual inputs, repeated invalid submissions) | Standard customer access (own accounts only) | Self-registered; treated as expendable and not relied upon for any scripted regression case |
| funded_transfer_04 | Customer | Dedicated account pre-funded to a known, exact balance to support precise boundary test cases (e.g., TC-027, TC-028) where the source balance must be a known constant | Standard customer access (own accounts only) | Self-registered; balance brought to an exact known value via an initial funding transfer before boundary test execution begins |
| loan_applicant_05 | Customer | Dedicated account used exclusively for Request Loan test cases, kept separate so loan-related account creation does not clutter the primary account's Account Overview during other test execution | Standard customer access (own accounts only) | Self-registered with a funded Checking account sufficient to support down payment scenarios |
| invalid_creds_ref | N/A (non-existent) | A deliberately non-existent username/password combination used consistently across all invalid-login negative test cases (e.g., TC-011) | None — used only to confirm rejection | No setup required; existence-check itself is the test |

## 9.4.4 Test Data Sheet

100 test data records distributed across the five functional areas below (Registration: 25, Login: 15, Transfer Funds: 20, Bill Pay: 20, Loan Request: 20), each tagged with its classification per the Test Data Classification Report (9.4.5). Records are grouped by functional area for readability.

### Registration Test Data (TD-REG-001 – TD-REG-025)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-REG-001 | Positive | Full valid registration record | John Miller, 42 Oak St, Cape Town, WC, 8001, 0821234567, SSN 123-45-6789, user: jmiller2026, pass: Passw0rd! |
| TD-REG-002 | Positive | Full valid registration record | Sarah Ndlovu, 15 River Rd, Johannesburg, GT, 2000, 0837654321, SSN 234-56-7890, user: sndlovu2026, pass: Secure99$ |
| TD-REG-003 | Positive | Full valid registration record | Michael Chen, 8 Harbour Ave, Durban, KZN, 4001, 0845551234, SSN 345-67-8901, user: mchen2026, pass: Bank2026# |
| TD-REG-004 | Positive | Full valid registration record | Priya Naidoo, 21 Palm St, Pretoria, GT, 0002, 0729998888, SSN 456-78-9012, user: pnaidoo2026, pass: Naid00!x |
| TD-REG-005 | Positive | Full valid registration record | David Botha, 5 Vine Rd, Bloemfontein, FS, 9301, 0813334444, SSN 567-89-0123, user: dbotha2026, pass: Botha!2026 |
| TD-REG-006 | Positive | Full valid registration record | Grace Mokoena, 63 Hill St, Polokwane, LIM, 0700, 0765552222, SSN 678-90-1234, user: gmokoena2026, pass: Grace$99z |
| TD-REG-007 | Negative | Duplicate username (matches TD-REG-001) | user: jmiller2026 (already registered); other fields otherwise valid |
| TD-REG-008 | Negative | Password/confirm mismatch | pass: Test1234; confirm: Test9999 |
| TD-REG-009 | Negative | Blank Last Name | First Name: Thabo; Last Name: (blank); remaining fields valid |
| TD-REG-010 | Negative | Blank SSN | SSN: (blank); remaining fields valid |
| TD-REG-011 | Negative | Blank Address | Address: (blank); remaining fields valid |
| TD-REG-012 | Negative | Blank Phone Number | Phone: (blank); remaining fields valid |
| TD-REG-013 | Boundary | Password at assumed minimum length (6 chars) | pass: Pw1234 |
| TD-REG-014 | Boundary | Password one below assumed minimum (5 chars) | pass: Pw123 |
| TD-REG-015 | Boundary | Password at assumed maximum length (20 chars) | pass: Passw0rd12345678901! |
| TD-REG-016 | Boundary | Password one above assumed maximum (21 chars) | pass: Passw0rd123456789012! |
| TD-REG-017 | Boundary | Username at minimum plausible length (1 char) | user: j |
| TD-REG-018 | Invalid | Non-numeric SSN | SSN: ABC-DE-FGHI |
| TD-REG-019 | Invalid | Non-numeric phone number | Phone: CALL-ME-NOW |
| TD-REG-020 | Invalid | Malformed zip code (letters) | Zip: AB1 2CD |
| TD-REG-021 | Invalid | Username containing a space | user: john miller |
| TD-REG-022 | Special Character | Name with apostrophe | Last Name: O'Brien |
| TD-REG-023 | Special Character | Address with ampersand and hash | Address: 12 Smith & Jones Rd #4B |
| TD-REG-024 | Special Character | Name with accented/unicode characters | First Name: José; Last Name: Müller |
| TD-REG-025 | Special Character | Username with SQL-injection-style characters | user: admin'-- |

### Login Test Data (TD-LOG-001 – TD-LOG-015)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-LOG-001 | Positive | Valid credentials (matches TD-REG-001 account) | user: jmiller2026 / pass: Passw0rd! |
| TD-LOG-002 | Positive | Valid credentials (matches TD-REG-002 account) | user: sndlovu2026 / pass: Secure99$ |
| TD-LOG-003 | Positive | Valid credentials (matches TD-REG-003 account) | user: mchen2026 / pass: Bank2026# |
| TD-LOG-004 | Positive | Valid credentials (matches TD-REG-004 account) | user: pnaidoo2026 / pass: Naid00!x |
| TD-LOG-005 | Negative | Valid username, incorrect password | user: jmiller2026 / pass: WrongPass1 |
| TD-LOG-006 | Negative | Non-existent username | user: doesnotexist2026 / pass: AnyPass1 |
| TD-LOG-007 | Negative | Both fields blank | user: (blank) / pass: (blank) |
| TD-LOG-008 | Negative | Valid username, blank password | user: jmiller2026 / pass: (blank) |
| TD-LOG-009 | Boundary | Username at minimum length used at registration (1 char, TD-REG-017 if registered) | user: j / pass: Pw1234 |
| TD-LOG-010 | Boundary | Username at maximum realistic length (30+ chars) | user: averyveryveryverylongusername01 |
| TD-LOG-011 | Invalid | Whitespace-only username and password | user: " " / pass: " " |
| TD-LOG-012 | Invalid | Extremely long input string (500+ characters) in username field | user: "a" repeated 500 times |
| TD-LOG-013 | Invalid | Non-string/script-style input | user: <script>alert(1)</script> |
| TD-LOG-014 | Special Character | SQL-injection-style credentials | user: ' OR '1'='1 / pass: ' OR '1'='1 |
| TD-LOG-015 | Special Character | Username with unicode characters | user: jösé_müller |

### Transfer Funds Test Data (TD-TRN-001 – TD-TRN-020)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-TRN-001 | Positive | Standard transfer, well within balance | Amount: $50.00; From balance: $500.00 |
| TD-TRN-002 | Positive | Standard transfer, larger amount | Amount: $250.75; From balance: $500.00 |
| TD-TRN-003 | Positive | Small transfer amount | Amount: $1.00; From balance: $500.00 |
| TD-TRN-004 | Positive | Transfer with cents precision | Amount: $99.99; From balance: $500.00 |
| TD-TRN-005 | Positive | Transfer between three or more owned accounts (round robin) | Amount: $20.00 each; Accounts A→B, B→C, C→A |
| TD-TRN-006 | Negative | Amount exceeds source balance | Amount: $600.00; From balance: $500.00 |
| TD-TRN-007 | Negative | Same account selected for From and To | From: Account A; To: Account A; Amount: $50.00 |
| TD-TRN-008 | Negative | Blank amount field | Amount: (blank) |
| TD-TRN-009 | Negative | No "To" account selected | To: (none selected) |
| TD-TRN-010 | Negative | Zero amount transfer | Amount: $0.00 |
| TD-TRN-011 | Boundary | Amount exactly equal to source balance | Amount: $200.00; From balance: $200.00 |
| TD-TRN-012 | Boundary | Amount one cent above source balance | Amount: $200.01; From balance: $200.00 |
| TD-TRN-013 | Boundary | Amount one cent below source balance | Amount: $199.99; From balance: $200.00 |
| TD-TRN-014 | Boundary | Minimum positive amount | Amount: $0.01 |
| TD-TRN-015 | Boundary | Very large amount within balance | Amount: $999,999.00; From balance: $1,000,000.00 |
| TD-TRN-016 | Invalid | Non-numeric amount | Amount: "fifty dollars" |
| TD-TRN-017 | Invalid | Negative amount | Amount: -$100.00 |
| TD-TRN-018 | Invalid | Amount with more than two decimal places | Amount: $50.12345 |
| TD-TRN-019 | Special Character | Amount entered with currency symbol | Amount: "$100" |
| TD-TRN-020 | Special Character | Amount entered with thousands separator | Amount: "1,000.00" |

### Bill Pay Test Data (TD-BIL-001 – TD-BIL-020)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-BIL-001 | Positive | New payee, standard payment | Payee: City Power Utility, 1 Main Rd, Cape Town, WC, 8000, 0211234567, Acct: 998877; Amount: $60.00 |
| TD-BIL-002 | Positive | New payee, small payment | Payee: Municipal Water, 2 Main Rd, Cape Town, WC, 8000, 0211234000, Acct: 998866; Amount: $15.50 |
| TD-BIL-003 | Positive | Payment to previously saved payee (TD-BIL-001) | Payee: City Power Utility (saved); Amount: $60.00 |
| TD-BIL-004 | Positive | New payee with full valid address details | Payee: Home Insurance Co, 9 Insurance Way, Sandton, GT, 2196, 0119998888, Acct: 445566; Amount: $120.00 |
| TD-BIL-005 | Positive | Payment from Savings account instead of Checking | From: Savings account; Amount: $40.00 |
| TD-BIL-006 | Negative | Payment amount exceeds paying account balance | Amount: $5,000.00; From balance: $150.00 |
| TD-BIL-007 | Negative | Blank payee name | Payee Name: (blank) |
| TD-BIL-008 | Negative | Blank payee address | Payee Address: (blank) |
| TD-BIL-009 | Negative | Blank payee account number | Payee Account Number: (blank) |
| TD-BIL-010 | Negative | Zero payment amount | Amount: $0.00 |
| TD-BIL-011 | Boundary | Amount exactly equal to paying account balance | Amount: $150.00; From balance: $150.00 |
| TD-BIL-012 | Boundary | Amount one cent above paying account balance | Amount: $150.01; From balance: $150.00 |
| TD-BIL-013 | Boundary | Minimum positive payment amount | Amount: $0.01 |
| TD-BIL-014 | Boundary | Very large payment amount within balance | Amount: $9,999.00; From balance: $10,000.00 |
| TD-BIL-015 | Invalid | Non-numeric payment amount | Amount: "sixty dollars" |
| TD-BIL-016 | Invalid | Negative payment amount | Amount: -$25.00 |
| TD-BIL-017 | Invalid | Non-existent payee account number | Payee Account Number: 000000000 |
| TD-BIL-018 | Special Character | Payee name with apostrophe and ampersand | Payee: O'Brien & Sons Plumbing |
| TD-BIL-019 | Special Character | Payee address with unicode characters | Payee Address: 5 Rüe de Café, Cape Town |
| TD-BIL-020 | Special Character | Payee account number with dashes | Payee Account Number: 998-877-001 |

### Loan Request Test Data (TD-LNS-001 – TD-LNS-020)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-LNS-001 | Positive | High down payment ratio (50%) | Requested: $5,000.00; Down payment: $2,500.00 |
| TD-LNS-002 | Positive | Moderate down payment ratio (20%) | Requested: $2,000.00; Down payment: $400.00 |
| TD-LNS-003 | Positive | Small loan, standard down payment | Requested: $500.00; Down payment: $100.00 |
| TD-LNS-004 | Positive | Large loan, standard down payment | Requested: $50,000.00; Down payment: $10,000.00 |
| TD-LNS-005 | Positive | Down payment just above assumed 10% threshold | Requested: $1,000.00; Down payment: $110.00 |
| TD-LNS-006 | Negative | Down payment exceeds requested amount | Requested: $1,000.00; Down payment: $1,500.00 |
| TD-LNS-007 | Negative | Zero down payment | Requested: $1,000.00; Down payment: $0.00 |
| TD-LNS-008 | Negative | Negative requested amount | Requested: -$1,000.00 |
| TD-LNS-009 | Negative | Blank requested amount | Requested: (blank); Down payment: $100.00 |
| TD-LNS-010 | Negative | Blank down payment | Requested: $1,000.00; Down payment: (blank) |
| TD-LNS-011 | Boundary | Down payment exactly at assumed 10% threshold | Requested: $1,000.00; Down payment: $100.00 |
| TD-LNS-012 | Boundary | Down payment one dollar below assumed 10% threshold | Requested: $1,000.00; Down payment: $99.00 |
| TD-LNS-013 | Boundary | Down payment equal to full requested amount (100%) | Requested: $1,000.00; Down payment: $1,000.00 |
| TD-LNS-014 | Boundary | Minimum plausible requested amount | Requested: $1.00; Down payment: $1.00 |
| TD-LNS-015 | Boundary | Very large requested amount | Requested: $1,000,000.00; Down payment: $100,000.00 |
| TD-LNS-016 | Invalid | Non-numeric requested amount | Requested: "five thousand" |
| TD-LNS-017 | Invalid | Non-numeric down payment | Down payment: "two hundred" |
| TD-LNS-018 | Invalid | Both fields non-numeric | Requested: "a lot"; Down payment: "some" |
| TD-LNS-019 | Special Character | Requested amount with currency symbol | Requested: "$1,000" |
| TD-LNS-020 | Special Character | Down payment with thousands separator | Down payment: "1,000.00" |

## 9.4.5 Test Data Classification Report

| Classification | Description | Example Values | Module Applied To |
| --- | --- | --- | --- |
| Positive | Valid inputs expected to produce a successful outcome, used to confirm the system works correctly under normal, expected conditions | TD-REG-001 (full valid registration); TD-TRN-001 ($50 transfer within balance); TD-LNS-001 (50% down payment loan) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |
| Negative | Invalid or business-rule-violating inputs expected to trigger a controlled rejection or error, used to confirm the system fails safely | TD-REG-007 (duplicate username); TD-TRN-006 (amount exceeds balance); TD-LNS-006 (down payment exceeds loan amount) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |
| Boundary | Values sitting exactly at, or one unit inside/outside, the edge of an acceptable range, used to catch off-by-one and comparison-operator defects | TD-TRN-011/012/013 (exact balance and ±$0.01); TD-LNS-011/012 (10% threshold ±$1); TD-REG-013/014 (password length ±1 char) | Registration, Transfer Funds, Bill Pay, Loan Request |
| Invalid | Completely incorrect input types or formats that should never be accepted regardless of business rules, used to confirm basic input-type validation exists | TD-REG-018 (non-numeric SSN); TD-TRN-016 (non-numeric amount); TD-LOG-013 (script-style input) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |
| Special Character | Inputs containing special characters, punctuation, or unicode encoding, used to confirm the system handles real-world text safely without breaking or exposing an injection vulnerability | TD-REG-022 (apostrophe in surname); TD-LOG-014 (SQL-injection-style credentials); TD-BIL-019 (unicode address) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |

## 9.4.6 Test Data Traceability Matrix

Maps each of the 50 test cases from Phase 3 to the specific test data record(s) it requires. Open New Account (TC-017 – TC-023) is marked as a gap, since it was not one of the five functional areas specified for test data preparation in this phase — the same kind of honest, explicitly-flagged gap used in the Phase 3 RTM for Find Transactions and Update Contact Information.

| Test Case ID | Test Case Title | Test Data Record(s) | Data Classification |
| --- | --- | --- | --- |
| TC-001 | Register with all valid fields | TD-REG-001 | Positive |
| TC-002 | Register with duplicate username | TD-REG-007 | Negative |
| TC-003 | Register with mismatched passwords | TD-REG-008 | Negative |
| TC-004 | Register with blank last name | TD-REG-009 | Negative |
| TC-005 | Register with blank SSN | TD-REG-010 | Negative |
| TC-006 | Verify default Checking account creation | TD-REG-002 | Positive |
| TC-007 | Register with duplicate username (case variation) | TD-REG-007 (case-varied) | Negative |
| TC-008 | Register with maximum realistic field length | TD-REG-016 | Boundary |
| TC-009 | Login with valid credentials | TD-LOG-001 | Positive |
| TC-010 | Login with incorrect password | TD-LOG-005 | Negative |
| TC-011 | Login with incorrect username | TD-LOG-006 | Negative |
| TC-012 | Login with empty username and password | TD-LOG-007 | Negative |
| TC-013 | Login with valid username, empty password | TD-LOG-008 | Negative |
| TC-014 | Direct navigation while logged out | N/A — no credentials submitted | N/A |
| TC-015 | Login immediately after logout | TD-LOG-001 | Positive |
| TC-016 | Login with SQL-injection-style input | TD-LOG-014 | Special Character |
| TC-017 | Open a new Savings account | Not applicable — gap (see note above) | Gap |
| TC-018 | Open a new Checking account | Not applicable — gap (see note above) | Gap |
| TC-019 | New account appears in Account Overview | Not applicable — gap (see note above) | Gap |
| TC-020 | Open New Account with only one (unfunded) account | Not applicable — gap (see note above) | Gap |
| TC-021 | Funding account balance after opening a new account | Not applicable — gap (see note above) | Gap |
| TC-022 | Open New Account without selecting a type | Not applicable — gap (see note above) | Gap |
| TC-023 | Open multiple new accounts in succession | Not applicable — gap (see note above) | Gap |
| TC-024 | Successful transfer between owned accounts | TD-TRN-001 | Positive |
| TC-025 | Transfer amount exceeding source balance | TD-TRN-006 | Negative |
| TC-026 | Balances update correctly after transfer | TD-TRN-002 | Positive |
| TC-027 | Transfer of exact available balance | TD-TRN-011 | Boundary |
| TC-028 | Transfer of $0.01 above available balance | TD-TRN-012 | Boundary |
| TC-029 | Transfer with negative amount | TD-TRN-017 | Invalid |
| TC-030 | Transfer with non-numeric amount | TD-TRN-016 | Invalid |
| TC-031 | Transfer to the same account | TD-TRN-007 | Negative |
| TC-032 | Transfer of $0.00 | TD-TRN-010 | Negative |
| TC-033 | Rapid consecutive transfers | TD-TRN-001, TD-TRN-003 | Positive |
| TC-034 | Successful bill payment to a new payee | TD-BIL-001 | Positive |
| TC-035 | Bill payment with insufficient balance | TD-BIL-006 | Negative |
| TC-036 | Bill payment with blank payee name | TD-BIL-007 | Negative |
| TC-037 | Bill payment with blank payee address | TD-BIL-008 | Negative |
| TC-038 | Paying account balance decreases correctly | TD-BIL-002 | Positive |
| TC-039 | Bill payment to a previously saved payee | TD-BIL-003 | Positive |
| TC-040 | Bill payment with non-numeric amount | TD-BIL-015 | Invalid |
| TC-041 | Bill payment with negative amount | TD-BIL-016 | Invalid |
| TC-042 | Bill payment with invalid payee account number | TD-BIL-017 | Invalid |
| TC-043 | Bill payment of $0.00 | TD-BIL-010 | Negative |
| TC-044 | Loan approved with high down payment ratio | TD-LNS-001 | Positive |
| TC-045 | Loan denied with low down payment ratio | TD-LNS-012 | Boundary |
| TC-046 | Loan decision returned promptly | TD-LNS-003 | Positive |
| TC-047 | Loan request with non-numeric amount | TD-LNS-016 | Invalid |
| TC-048 | Loan request with down payment exceeding amount | TD-LNS-006 | Negative |
| TC-049 | Loan down payment exactly equal to amount | TD-LNS-013 | Boundary |
| TC-050 | Loan request with zero down payment | TD-LNS-007 | Negative |

## 9.4.7 Evidence Management Strategy

### Screenshot Standards

- A screenshot is captured for every Failed test case result, showing the actual error/behaviour observed, with the browser address bar visible to confirm the correct environment.

- A screenshot is captured for every High priority test case regardless of pass/fail, to provide positive evidence of correct behaviour for the most business-critical workflows.

- For financial test cases (Transfer Funds, Bill Pay), a before-and-after screenshot pair is captured showing the account balance immediately before and immediately after the action, not just the confirmation message.

- Medium and Low priority passing test cases do not require a screenshot by default, to avoid unnecessary evidence-capture overhead; the execution tracker's pass/fail status is sufficient for these.

- Every defect raised (Phase 5) requires at least one screenshot showing the actual result, per the client requirement that a defect without evidence will not be accepted.

### Naming Conventions

Format: [TC-ID]_[Module]_[PassFail]_[SequenceNumber].png

Example: TC-027_TransferFunds_Pass_01.png for the first screenshot of TC-027, or TC-025_TransferFunds_Fail_01.png and TC-025_TransferFunds_Fail_02.png for a before/after pair on a failed case. Defect-specific evidence follows the pattern DEF-[ID]_[Module]_[SequenceNumber].png (e.g., DEF-003_BillPay_01.png), so defect evidence can be located independently of which test case first surfaced it.

### Storage Structure

Evidence is organized in a folder hierarchy mirroring the module and phase structure used throughout this engagement:

- /Evidence/Phase3_TestExecution/Registration/

- /Evidence/Phase3_TestExecution/Login/

- /Evidence/Phase3_TestExecution/OpenNewAccount/

- /Evidence/Phase3_TestExecution/TransferFunds/

- /Evidence/Phase3_TestExecution/BillPay/

- /Evidence/Phase3_TestExecution/RequestLoan/

- /Evidence/Phase3_TestExecution/Defects/

- /Evidence/Phase3_TestExecution/Exploratory/

Each module subfolder contains only the screenshots for that module's test cases, and the dedicated Defects subfolder holds a copy of every defect's evidence file regardless of which module it belongs to, so defect evidence can be found either by module or by defect ID without duplication of effort.

## 9.4.8 Test Execution Readiness Review

Formal Recommendation: CONDITIONAL YES — testing may begin on High priority modules immediately, with three specific items requiring resolution in parallel rather than as a full blocker.

This is not an unconditional YES, and the evidence supports why:

### Evidence supporting proceeding now

- 12 of 17 Environment Readiness Checklist items (9.4.2) are Ready, including every item required to begin Login, Transfer Funds, and Bill Pay execution: application accessibility, both required browsers, evidence storage, and the test case execution tracker.

- The primary and secondary test accounts (9.4.3) require only routine self-registration to move from "In Progress" to "Ready," which is a same-day activity with no external dependency.

- 100 test data records (9.4.4) are prepared and classified, covering all five required functional areas with positive, negative, boundary, invalid, and special character coverage.

- No environment instability or accessibility issue was found during the Environment Assessment (9.4.1) that would block execution from starting.

### Evidence supporting the conditional caveat

- Checklist item 9 (defect logging mechanism) and item 14 (formal Test Plan sign-off) remain Not Ready and depend on the client, not on QA effort; these should be escalated today so they resolve within the first 1-2 days of execution rather than blocking day one entirely.

- Checklist item 13 (Phase 1 requirement gaps) remains open; execution can and will proceed on the documented Phase 1 assumptions, but any test result affected by an unconfirmed rule (e.g., TC-020, TC-031, TC-042, TC-048, TC-045/049 loan boundary) must be reported as an observation pending confirmation, not a definitive pass/fail, until the client responds.

- Open New Account test data was identified as a gap in the Test Data Traceability Matrix (9.4.6); this should be filled before TC-017 – TC-023 are executed, ideally within the first day, so it does not block High priority modules from starting today.

Recommendation in plain terms: begin execution on Login, Transfer Funds, and Bill Pay today, since their readiness evidence is complete. Resolve the defect-logging tool and Test Plan sign-off with the client in parallel over the next 1-2 days. Prepare the missing Open New Account test data before that module's test cases are reached in the execution schedule. This sequencing avoids losing a full day of execution time to administrative items that don't block the highest-risk modules.

## 9.4.9 Environment Risk Assessment

| # | Environment Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Shared public demo environment's data is altered or reset by an unrelated user outside this engagement's control | Medium | High | Capture evidence immediately after each test run rather than relying on state persisting; avoid designing test cases dependent on a specific pre-existing account state where possible |
| 2 | Environment experiences unplanned downtime with no contractual SLA | Low | High | Monitor accessibility at the start of each execution day; if downtime occurs, pause and log the gap in the Test Execution Summary Report rather than silently absorbing lost time |
| 3 | Browser auto-update changes rendering or behaviour mid-engagement | Low | Medium | Note the exact browser version in use at the start of execution; re-verify compatibility spot-checks if a major version update occurs during the two-week window |
| 4 | Test accounts created by other users of the shared environment cause username collisions during registration testing | Medium | Low | Use a distinctive, timestamped or engagement-specific username prefix for all test accounts to minimize collision risk |
| 5 | Network connectivity issues on the tester's side interrupt execution mid-test-case | Low | Medium | Re-execute any test case interrupted mid-transaction from the start rather than assuming partial completion; verify account state before resuming |
| 6 | Browser developer tools behave differently across Chrome and Edge, affecting session/security verification consistency | Low | Low | Document the specific developer-tools steps used for session checks per browser so results are comparable |
| 7 | Defect logging tool is not confirmed in time, forcing a late switch in logging method mid-execution | Medium | Medium | Prepare a structured spreadsheet fallback now so execution is never blocked waiting on tool confirmation, and migrate data later if a client tool is provided |
| 8 | Client's environment maintenance window is scheduled without advance notice to QA | Low | Medium | Check for maintenance notices at the start of each execution session before beginning test runs |
| 9 | Test data becomes stale or invalid mid-engagement if the client resets the demo database | Medium | High | Keep the Test Data Sheet (9.4.4) as reusable templates rather than one-time values, so data can be quickly regenerated against fresh accounts if a reset occurs |
| 10 | Multiple testers or automated bots on the shared public instance create account volume that makes it harder to isolate this engagement's own test accounts | Low | Low | Use the distinctive username prefix (see Risk 4) consistently to make this engagement's accounts identifiable at a glance |
| 11 | SSL/certificate or security warning appears intermittently on the shared demo instance, interrupting test execution | Low | Medium | Document any certificate warning immediately as an environment observation; do not proceed past a security warning without confirming it is a known demo-environment quirk, not a genuine security issue |

## 9.4.10 Test Data Quality Review

| Dimension | Assessment | Issues Identified | Corrective Action |
| --- | --- | --- | --- |
| Completeness | Strong — all 5 required functional areas are represented with all 5 classification types (positive, negative, boundary, invalid, special character) present in each area | Open New Account has no dedicated test data despite having 7 test cases in Phase 3, since it was not one of the 5 required functional areas for this phase | Add a dedicated Open New Account test data subset (approx. 8-10 records) before TC-017 – TC-023 are executed |
| Accuracy | Strong — numeric boundary values (e.g., TD-TRN-011/012, TD-LNS-011/012) are calculated precisely against their reference balances/thresholds rather than approximated | The assumed 10% loan down payment threshold used throughout TD-LNS boundary records is itself unconfirmed (Phase 1 gap), so its accuracy depends on a rule that has not yet been validated with the client | Treat all TD-LNS boundary-classified records as provisional until the client confirms the actual loan decision threshold; re-calculate boundary values immediately if the real threshold differs |
| Realism | Strong — names, addresses, and payee details resemble real-world data rather than obviously synthetic placeholders (e.g., "Test123"), which better exercises text-handling and special-character logic | A small number of records (e.g., extremely large loan/transfer amounts) are unlikely to reflect realistic customer behaviour, though they remain valid for boundary/stress purposes | Retain unrealistic extreme values only where explicitly testing an upper boundary; do not use them as general-purpose positive test data |
| Coverage | Strong for the 5 required areas — each area has a proportional, deliberate spread across all 5 classifications rather than being weighted toward only positive cases | Find Transactions and Update Contact Information have no test data at all, consistent with their status as known gaps carried from Phase 3 | Coverage gap is accepted for this phase per the assignment's defined scope, but should be flagged to the client as an incomplete area if either module becomes a release priority |

## 9.4.11 Traceability Audit

Confirms every test case carries both a linked requirement (from Phase 1) and a linked test data record (from 9.4.4/9.4.6). Rows are marked Incomplete only where the Test Data Traceability Matrix (9.4.6) already identified a gap — Open New Account — so this audit is consistent with, not a new finding beyond, that matrix.

| TC ID | Linked Requirement(s) | Linked Test Data | Audit Status |
| --- | --- | --- | --- |
| TC-001 | FR-REG-001 | TD-REG-001 | Complete |
| TC-002 | FR-REG-002 | TD-REG-007 | Complete |
| TC-003 | FR-REG-004 | TD-REG-008 | Complete |
| TC-004 | FR-REG-003 | TD-REG-009 | Complete |
| TC-005 | FR-REG-003 | TD-REG-010 | Complete |
| TC-006 | FR-REG-005 | TD-REG-002 | Complete |
| TC-007 | FR-REG-002 | TD-REG-007 (case-varied) | Complete |
| TC-008 | FR-REG-001 | TD-REG-016 | Complete |
| TC-009 | FR-LOG-001 | TD-LOG-001 | Complete |
| TC-010 | FR-LOG-002 | TD-LOG-005 | Complete |
| TC-011 | FR-LOG-002 | TD-LOG-006 | Complete |
| TC-012 | FR-LOG-002 | TD-LOG-007 | Complete |
| TC-013 | FR-LOG-002 | TD-LOG-008 | Complete |
| TC-014 | FR-SES-002 | N/A (no credentials required) | Complete |
| TC-015 | FR-LOG-001 | TD-LOG-001 | Complete |
| TC-016 | FR-LOG-002 | TD-LOG-014 | Complete |
| TC-017 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-018 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-019 | FR-ACC-001 | Missing — gap | Incomplete |
| TC-020 | FR-ACC-003 | Missing — gap | Incomplete |
| TC-021 | FR-ACC-003 | Missing — gap | Incomplete |
| TC-022 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-023 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-024 | FR-TRN-001 | TD-TRN-001 | Complete |
| TC-025 | FR-TRN-002 | TD-TRN-006 | Complete |
| TC-026 | FR-TRN-003 | TD-TRN-002 | Complete |
| TC-027 | FR-TRN-002 | TD-TRN-011 | Complete |
| TC-028 | FR-TRN-002 | TD-TRN-012 | Complete |
| TC-029 | FR-TRN-002, NFR-DAT-001 | TD-TRN-017 | Complete |
| TC-030 | NFR-DAT-001 | TD-TRN-016 | Complete |
| TC-031 | FR-TRN-001 | TD-TRN-007 | Complete |
| TC-032 | FR-TRN-002 | TD-TRN-010 | Complete |
| TC-033 | FR-TRN-003, NFR-REL-001 | TD-TRN-001, TD-TRN-003 | Complete |
| TC-034 | FR-BIL-002 | TD-BIL-001 | Complete |
| TC-035 | FR-BIL-003 | TD-BIL-006 | Complete |
| TC-036 | FR-BIL-001 | TD-BIL-007 | Complete |
| TC-037 | FR-BIL-001 | TD-BIL-008 | Complete |
| TC-038 | FR-BIL-002 | TD-BIL-002 | Complete |
| TC-039 | FR-BIL-002 | TD-BIL-003 | Complete |
| TC-040 | NFR-DAT-001 | TD-BIL-015 | Complete |
| TC-041 | NFR-DAT-001 | TD-BIL-016 | Complete |
| TC-042 | FR-BIL-001 | TD-BIL-017 | Complete |
| TC-043 | FR-BIL-003 | TD-BIL-010 | Complete |
| TC-044 | FR-LNS-002 | TD-LNS-001 | Complete |
| TC-045 | FR-LNS-002 | TD-LNS-012 | Complete |
| TC-046 | FR-LNS-002 | TD-LNS-003 | Complete |
| TC-047 | NFR-DAT-001 | TD-LNS-016 | Complete |
| TC-048 | FR-LNS-002 | TD-LNS-006 | Complete |
| TC-049 | FR-LNS-002 | TD-LNS-013 | Complete |
| TC-050 | FR-LNS-002 | TD-LNS-007 | Complete |

Audit result: 43 of 50 test cases (86%) are fully traceable end-to-end (requirement → test case → test data). The 7 Incomplete rows are entirely concentrated in Open New Account, matching the same gap already surfaced in 9.4.6 and 9.4.10 — a consistent, not a newly-discovered, finding.

## 9.4.12 Readiness Presentation

Structured summary for stakeholders answering: "Should testing begin?"

### Environment Readiness Status

12 of 17 checklist items are Ready. The application is accessible and stable on both required browsers with no blocking issues found. The remaining 5 items are either same-day activities with no external dependency (test account registration) or client-dependent administrative items (defect tool confirmation, formal Test Plan sign-off) that do not block execution of the highest-risk modules.

### Test Data Readiness Status

100 test data records are complete across Registration, Login, Transfer Funds, Bill Pay, and Loan Request, each classified across positive, negative, boundary, invalid, and special character types. One gap is identified and accepted: Open New Account has no dedicated test data, affecting 7 of 50 test cases (14%), and is scheduled to be resolved before that module's execution slot.

### Outstanding Risks and Mitigations

- Shared demo environment data could change unexpectedly — mitigated by capturing evidence immediately per test case rather than relying on persistent state.

- Defect logging tool is unconfirmed — mitigated by a structured spreadsheet fallback that is ready to use immediately.

- Several Phase 1 requirement gaps (loan threshold, transfer edge cases) remain unconfirmed — mitigated by treating affected results as observations pending client confirmation rather than definitive pass/fail.

- Open New Account test data gap — mitigated by a same-day plan to add 8-10 records before that module is reached in the execution schedule.

### Formal Recommendation

CONDITIONAL YES. Testing should begin today on Login, Transfer Funds, and Bill Pay, where readiness is fully evidenced. The three open items (defect tool, Test Plan sign-off, Open New Account data) should be resolved in parallel over the next 1-2 days without pausing execution on the modules that are already ready. This sequencing protects schedule while ensuring no test result is reported with false confidence ahead of outstanding client confirmations.

# 9.5 Additional Practical Activity: Reasons Testing Could Fail Before It Starts

### Environment Risks

Shared demo environment is reset or altered by another user mid-engagement

Mitigation: Use a distinctive test-account naming convention and capture evidence immediately per test case rather than depending on persistent state across sessions

Application becomes unreachable due to unannounced maintenance or outage

Mitigation: Check accessibility at the start of every execution session before beginning test runs; if down, log the gap and adjust the schedule rather than silently losing time

Browser auto-updates mid-engagement and changes rendering or behaviour

Mitigation: Record the exact browser version at the start of execution and re-verify compatibility if a major update occurs

### Data Risks

Test data set is incomplete for a module (as found for Open New Account in this phase)

Mitigation: Run the Test Data Traceability Matrix (9.4.6) as a mandatory pre-execution check for every module before that module's test cases begin, not just once at the end

Prepared test data becomes invalid if account balances drift from their assumed starting values due to earlier test execution

Mitigation: Re-verify the specific starting balance immediately before executing any test case that depends on an exact balance (e.g., boundary test cases), rather than trusting the original test data sheet value days later

Test data assumptions (e.g., the 10% loan threshold) turn out to be incorrect once the client responds

Mitigation: Treat all boundary/decision-logic test data as provisional and clearly labelled as such, so results can be re-validated quickly rather than requiring a full re-design

### Process Risks

No confirmed defect logging mechanism at the start of execution

Mitigation: Prepare and use a structured spreadsheet fallback immediately, so execution is never blocked waiting on a client decision, and migrate data later if a formal tool is provided

Client sign-off on the Test Plan is still outstanding when execution needs to begin

Mitigation: Proceed on the draft-approved basis already established in Phase 2, while explicitly flagging the outstanding sign-off to the client so it doesn't quietly become permanent

Single-tester engagement means no second reviewer catches an error in test design or execution before it compounds across many test cases

Mitigation: Use the self-review discipline established in the Phase 3 Test Case Review Workshop as an ongoing habit during execution, not a one-time activity

Ambiguity in requirement gaps (Phase 1) is not resolved before execution begins, risking wasted effort on test cases whose expected result later turns out to be wrong

Mitigation: Clearly flag every test case affected by an unconfirmed assumption before execution starts, so a later correction only requires updating the specific affected results rather than a full re-test

# 9.6 Professional Reflection

### 23. Why is preparation important before test execution begins?

This phase made concrete something I understood only abstractly before: a test case is only as trustworthy as the data and environment behind it. Building the Test Data Traceability Matrix and then the Traceability Audit on top of it is what actually surfaced the Open New Account gap, not the act of writing test cases themselves in Phase 3. Without this deliberate preparation step, I would have walked into execution with an assumption of full readiness that the evidence simply did not support, and I would have discovered the gap reactively, mid-execution, instead of proactively, before a single test case ran.

### 24. What environment or data risks did you identify?

The risk that concerned me most was the shared, public nature of the ParaBank demo environment, since it means data stability is fundamentally outside my control as a single tester, unlike a dedicated client-provisioned environment. This shaped several of my mitigations, particularly capturing evidence immediately rather than trusting that account state will still be there if I revisit it later. The Open New Account test data gap was the most significant data risk, precisely because it wasn't caused by carelessness but by the assignment's own scoping of five functional areas, which is a good reminder that scope boundaries defined for good reasons can still create real coverage gaps that need to be tracked, not just accepted silently.

### 25. How does poor preparation impact the quality and reliability of test results?

If I had started execution without a data traceability check, the most likely failure mode wouldn't have been an obvious crash, it would have been quietly inconsistent test data: reusing the same account balance across multiple boundary test cases without realizing an earlier test had already changed it, producing a false fail or false pass that looks like a legitimate result but is actually a data artifact. That kind of failure is worse than an obvious blocker, because it erodes trust in the test results without anyone necessarily noticing until much later, which is exactly why the corrective actions in the Test Data Quality Review matter as much as the original data set.

### 26. What would you improve in your preparation process?

I would build the Test Data Traceability Matrix before finalizing the Test Data Sheet rather than after, since designing data records module by module without first mapping them against the full 50-test-case suite is exactly how the Open New Account gap happened. I would also push the defect logging tool confirmation and Test Plan sign-off requests to the client earlier in the Phase 2 timeline rather than letting them still be outstanding at the start of Phase 4, since neither depends on any testing work being complete first.

### 27. How would strong preparation practices benefit you on a professional project?

The Environment Readiness Checklist and Traceability Audit are exactly the kind of artifacts that let a QA analyst say "we found this gap ourselves, before it cost us anything" rather than being asked by a client or manager why a module went untested with no advance warning. On a real project, being able to point to a specific, evidenced checklist item rather than a vague sense that things were probably fine is what separates a defensible, professional readiness call from an optimistic guess, and it's a discipline I'd want to carry into any engagement regardless of how much time pressure exists to just start testing.