## Slide 1
ParaBank QA Engagement
Executive Testing Summary & Release Recommendation
Prepared by Nick | Junior QA Analyst, ABC Consulting | 12 August 2026

## Slide 2
SLIDE 2
Engagement Overview
6
STLC phases completed
Discovery through Release Decision, following a full Software Testing Life Cycle
2 weeks
engagement duration
10 working days, from Requirements Analysis through Test Closure
1
QA analyst resourced
Single-tester engagement; all planning, design, execution, and reporting by one person
6
modules tested
Registration, Login, Open New Account, Transfer Funds, Bill Pay, Request Loan
System Under Test: ParaBank Online Banking Application (parabank.parasoft.com)

## Slide 3
SLIDE 3
Scope & Approach
In Scope
Registration
Login / Logout
Open New Account
Transfer Funds
Bill Pay
Request Loan
Out of Scope
Find Transactions
Update Contact Information
Admin / data-reset interface
SOAP / REST API layer
Full-scale performance & load testing
Formal penetration testing
Approach: risk-based prioritization — the highest financial- and security-impact features (Login, Transfer Funds, Bill Pay) received the deepest test coverage

## Slide 4
SLIDE 4
Quality Metrics Dashboard
82%
Test Pass Rate
75%
Requirements Coverage
0.22
Defect Density / TC
1
Open Critical Defect
Chart: Test Execution Results (50 Total)
| Pass | Fail | Blocked
Test Cases | 41 | 7 | 2

## Slide 5
SLIDE 5
Defect Summary
Chart: Defects by Severity (11 total)
| Critical | Major | Minor | Trivial
Severity | 3 | 5 | 2 | 1
11 defects raised
3 Critical — 2 now Closed and retested (DEF-007, DEF-008); 1 remains Open (DEF-005)
5 Major, 2 Minor, 1 Trivial — accepted as known issues with a remediation timeline
Highest concentration: Transfer Funds (3 defects) — matches the module ranked highest-risk since Phase 2
4 of 11 defects trace directly to requirement gaps flagged as early as Phase 1

## Slide 6
SLIDE 6
Defect Distribution by Module
Chart: 
| Transfer Funds | Login | Registration | Bill Pay | Open New Acct | Request Loan
Defects | 3 | 2 | 2 | 2 | 1 | 1

## Slide 7
SLIDE 7
Remaining Risks
DEF-005 remains Open
Loan approval logic can be bypassed; blocks release until fixed
2 modules untested
Find Transactions & Update Contact Info were out of this engagement's scope
Unconfirmed requirement gaps
Loan threshold & transfer boundary rules never formally confirmed by client
No performance testing
No evidence response-time targets are met under real load
Single-tester coverage limits
Some lower-priority validation gaps may exist but were not exhaustively searched

## Slide 8
SLIDE 8
Release Recommendation
NO-GO — Conditional on One Remaining Defect
82% test pass rate — every core workflow functions correctly on its main path
2 of 3 Critical defects already fixed and retested (DEF-007, DEF-008)
1 Critical defect remains Open (DEF-005): loan approval logic can be bypassed
Expected to move to GO once DEF-005 is fixed and retested — not a broad quality failure

## Slide 9
SLIDE 9
Next Steps & Conditions
1
Fix DEF-005
Development team corrects the loan approval logic to reject any down payment exceeding the requested amount
2
Retest boundary set
QA retests the full Phase 3 loan boundary suite (TC-044–TC-050), not just the single failing case
3
Client accepts known issues
6 remaining Open Major/Minor/Trivial defects accepted with a committed post-release remediation timeline
4
Revisit recommendation
Once DEF-005 is Closed, this recommendation is expected to move to GO

## Slide 10
Questions & Discussion
Full findings: Phase 5 Quality Investigation Report | Phase 6 Test Summary & Closure Report
Nick — Junior QA Analyst, ABC Consulting