# Master Test Plan: OrangeHRM

Phase 2: Software Testing Life Cycle (STLC) – Test Planning

Document Info:

- Team B: Kamogelo, Luthando, Nyeleti

- System Under Test: OrangeHRM Demo Site

- Date: June 16, 2026

- Version: 1.0

## 1. Introduction & Requirement Review Summary (Step 1)

Based on the Requirement Analysis phase, Team B has reviewed the functional/non-functional requirements, mapped workflows, and identified risks.

- Testable Areas: Core HR workflows, data input forms, role-based access limits, and system integrations between modules.

- High-Risk Functionality: Authentication gateways, Leave deduction algorithms, and Employee Profile (PIM) creation, as these govern system access and core data integrity.

- Critical Workflows: Login → Dashboard routing, End-to-End Recruitment pipeline, and Time Tracking approvals.

## 2. Test Objectives (Step 2)

The primary objectives of this testing phase are to:

- Validate business workflows: Ensure critical end-to-end paths (like the Recruitment to Hiring pipeline) function without breaking.

- Verify user access control: Ensure ESS (Employee) users cannot access Admin privileges.

- Validate employee creation process: Ensure the PIM module safely creates, stores, and links employee data.

- Validate leave management functionality: Ensure leave calculations exclude weekends and prevent negative balances.

- Ensure system usability: Verify that error messages are clear and the interface is responsive.

## 3. Test Scope (Step 3)

### In Scope

The testing efforts will be strictly limited to the UI and functional workflows of the following OrangeHRM modules:

- Login / Authentication

- Dashboard

- PIM (Employee Management)

- Leave Management

- Time Module

- Recruitment

- Performance Module

- Admin Panel

### Out of Scope

- Source Code / White-Box Review: We do not have access to the underlying codebase; testing is strictly Black-Box.

- Production Deployment: Testing is confined to the demo environment.

- Performance / Load Testing: Excluded due to lack of dedicated backend servers and stress-testing tools.

- API Testing: Excluded as endpoints and API documentation are not provided for the public demo.

## 4. Testing Types Matrix (Step 4)

| Testing Type | Purpose | Why Needed | Where it Applies |
| --- | --- | --- | --- |
| Smoke Testing | To verify core system stability. | Ensures the build is stable enough for deeper testing. | Login, Dashboard loading, PIM access. |
| Functional Testing | To validate system actions against requirements. | Proves the system does what it is supposed to do. | Form submissions, leave calculations, time entries. |
| UI / Usability Testing | To check interface elements and UX. | Ensures buttons work, text is readable, and errors are clear. | Forms, mandatory field alerts, navigation menus. |
| Integration Testing | To verify data passes between modules. | HR workflows span multiple modules; data must sync. | Linking a Job Title created in Admin to a profile in PIM. |
| Regression Testing | To ensure new changes don't break old features. | Prevents resolving one defect while causing another. | Executed after any system updates or major bug fixes. |

## 5. Resource Planning & RACI Matrix (Step 5)

Team B consists of 3 members. Responsibilities are distributed as follows:

| Task / Deliverable | Kamogelo (Test Lead) | Luthando (QA Analyst) | Nyeleti (QA Analyst) |
| --- | --- | --- | --- |
| Test Plan Creation | Responsible | Consulted | Consulted |
| Environment Setup | Accountable | Responsible | Informed |
| Admin & Login Testing | Responsible | Informed | Informed |
| PIM, Leave & Time Testing | Consulted | Responsible | Informed |
| Recruit & Perform Testing | Consulted | Informed | Responsible |
| Metrics & Reporting | Accountable | Consulted | Responsible |

(RACI Key: R = Responsible, A = Accountable, C = Consulted, I = Informed)

## 6. Test Environment Plan (Step 6)

To ensure comprehensive testing, the QA team will utilize the following environment setup:

- Browsers: Google Chrome (Primary), Microsoft Edge (Secondary).

- Internet Access: Stable broadband connection required for cloud-based demo interaction.

- Test Accounts: 1x Admin Account, 2x Standard Employee (ESS) Accounts.

- Automation Tools (Planned Scope): Selenium WebDriver and Playwright will be utilized for automated Regression and Smoke UI scripts.

- IDEs / Frameworks: Eclipse IDE (for Java/Selenium) and IntelliJ IDEA (for advanced automated script maintenance).

## 7. Test Data Strategy (Step 7)

Test data will be pre-determined to validate all system bounds.

- Valid Test Data: Standard alphanumeric inputs (e.g., "John Doe", standard 8-hour timesheet entry).

- Invalid Test Data: SQL injection attempts, special characters in numeric fields (e.g., letters in a phone number field).

- Boundary Values: Requesting exactly the number of leave days available (e.g., Requesting 5 days when the balance is 5 days).

- Negative Testing Data: Empty required fields (e.g., blank Last Name), submitting duplicate Employee IDs, or entering invalid login credentials.

## 8. Risk Management Register (Step 8)

| Risk Description | Probability | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| Environment Downtime (Demo site goes offline) | High | High | Take constant screenshots; utilize alternate local instances if available. |
| Requirement Misunderstandings | Medium | Medium | Regular syncs; document all assumptions clearly for stakeholder review. |
| Browser Compatibility Issues | Low | Low | Execute tests on Chrome first; log edge-case bugs as low priority. |
| Limited Time / Scope Creep | High | High | Strictly adhere to the "Out of Scope" list; prioritize Critical/High severity test cases first. |

## 9. Entry and Exit Criteria (Step 9)

Entry Criteria (Prerequisites to start execution):

- Test Plan and Requirements are approved.

- Test Environment (OrangeHRM Demo) is accessible and stable.

- Test Cases are authored, reviewed, and ready.

- Test Data is prepared.

Exit Criteria (Prerequisites to close testing phase):

- 100% of Critical and High priority test cases are executed.

- 0 Critical (Blocker) or High severity defects remain open.

- Minimum 90% overall test pass rate achieved.

- Final Test Closure Report is generated and signed off.

## 10. QA Timeline & Test Schedule (Step 10)

| Phase | Duration | Output |
| --- | --- | --- |
| Day 1: Planning | 1 Day | Test Plan Document, Environment Setup |
| Day 2: Design | 1 Day | Authored Test Cases, RTM, Test Data |
| Day 3: Execution | 1 Day | Execution Logs, Raised Defects |
| Day 4: Retesting | 1 Day | Defect Verification, Regression Testing |
| Day 5: Closure | 1 Day | Defect Reports, Final Metrics, Closure Report |

## 11. Test Deliverables Matrix (Step 11)

| Deliverable | Description | Delivered When? |
| --- | --- | --- |
| Test Plan | The strategy, scope, and resources guide. | Before testing starts. |
| Test Cases | Step-by-step testing instructions. | Before execution. |
| RTM | Matrix linking requirements to test cases. | Before execution. |
| Defect Reports | Logs of system bugs and unexpected behaviors. | During execution. |
| Closure Report | Final summary of testing results and sign-off. | End of project. |

## 12. Metrics Planning (Step 12)

To measure the success and quality of the testing phase, the team will track:

- Pass/Fail Rate: (Passed Tests / Total Tests) * 100. Why it matters: Indicates the overall health and stability of the application.

- Defect Density: Total Defects / Number of Modules. Why it matters: Identifies which specific modules (e.g., Leave or PIM) are the most problematic.

- Execution Progress: (Executed Tests / Total Planned Tests) * 100. Why it matters: Ensures the QA team is on track to meet the timeline.

- Test Coverage: Percentage of requirements linked to executed test cases in the RTM. Why it matters: Ensures no business requirement was left untested.