[Assignment 5]

[Phase 2 Test Planning]

| Document ID | [DOC-0002] |
| --- | --- |
| Version | [2.0] |
| Date | [18 June 2026] |
| Prepared by | [Luthando, Kamogelo & Nyeleti / Interns] |
| Approved by | [Isaac Mahlangu] |
| Classification | Confidential |

### Step 1: Review Requirement Analysis Outputs

This Test Plan has been prepared by Team B (Kamogelo Sekhaolelo, Luthando Ndzendevu, and Nyeleti Maswanganye) as the Phase 2 deliverable of Assignment 4 for the TVET Internship Programme. It defines the complete testing strategy for the OrangeHRM Human Resource Management system.

This document builds directly on the Phase 1 Requirement Analysis outputs, which included functional requirements, non-functional requirements, user flow mappings, risk identification, and an RTM draft. All findings from Phase 1 (DOC-0001, Version 1.0, dated 11 June 2026) are incorporated here as the basis for test scope, objectives, and planning decisions.

The purpose of this Test Plan is to:

- Define the scope and objectives of testing for all OrangeHRM modules

- Establish the testing strategy, types, and approaches to be used

- Plan the resources, environment, and data required for testing

- Identify project-level risks and define mitigation strategies

- Set measurable entry and exit criteria for the test cycle

- Define metrics to track testing progress and quality

System Under Test:

OrangeHRM is a web-based Human Resource Management System (HRMS) accessible at https://opensource-demo.orangehrmlive.com. It supports HR administrators, managers, and employees across 8 modules: Login/Authentication, Dashboard, PIM (Employee Management), Leave Management, Time Tracking, Recruitment, Performance, and Admin Panel.

Default test credentials: Username: Admin | Password: admin123

| Module Name | Critical User Workflow (What we will check) | Risk Level | Testing Focus (What we must watch out for) |
| --- | --- | --- | --- |
| Login / Authentication | User enters credentials > gains access to the system. | High | We will check wrong passwords, empty fields, and make sure locked accounts cannot get in. |
| Dashboard | System displays quick-view widgets, charts, and notifications. | Low | We will check if data matches across screens and if shortcuts link to the correct pages. |
| PIM (Employee Management) | Admin fills in details > clicks save > new profile is created. | High | We will verify that mandatory fields (like Last Name) cannot be left blank and duplicate IDs are blocked. |
| Leave Management | Employee applies for leave > Admin approves > balance drops. | Medium | We will test if the system calculates dates correctly and blocks employees from taking more leave than they own. |
| Recruitment | Candidate applies > profile moves through interview stages. | Medium | We will follow the applicant's status from "Applied" to "Hired" to ensure the pipeline functions smoothly. |
| Time Module | Employee logs punch-in/out times > timesheet updates. | Medium | We will check that time overlaps are not allowed and weekly hours are calculated accurately. |
| Performance Module | Manager creates reviews > employee views feedback. | Medium | We will check that performance scores are saved accurately and only visible to the correct people. |
| Admin Panel | Admin changes system rules or updates user access roles. | High | We will ensure that standard employees are strictly blocked from seeing or changing these settings. |

# Step 2 – Define Test Objectives

The following objectives define what the testing activities must achieve. Each objective is tied directly to requirements or risks identified in Phase 1.

| Obj. ID | Objective | Description | Linked Module(s) |
| --- | --- | --- | --- |
| OBJ-01 | Validate Authentication | Verify that the login module correctly authenticates valid users, rejects invalid credentials, enforces field validation, and terminates sessions on logout. | Login |
| OBJ-02 | Verify Role-Based Access | Confirm that Admin users have full system access and ESS employees are restricted to self-service modules only. No role escalation should be possible. | Login, Admin, My Info |
| OBJ-03 | Validate Employee Lifecycle | Verify that employee records can be created, searched, edited, and deleted correctly, and that unique Employee IDs are enforced at all times. | PIM |
| OBJ-04 | Validate Leave Management Workflow | Confirm that leave applications enforce balance limits, route correctly for approval, update balances on approval, and handle cancellations accurately. | Leave Management |
| OBJ-05 | Validate Time Tracking Functions | Verify timesheet creation, hour logging, submission, and approval workflows. Confirm that daily hour limits and punch sequence logic are enforced. | Time Tracking |
| OBJ-06 | Validate Recruitment Pipeline | Confirm that vacancies are created correctly, candidates progress through defined pipeline stages, and hired candidates can be converted to employee records in PIM. | Recruitment |
| OBJ-07 | Validate Performance Module | Verify that performance review cycles can be created, self-evaluations and manager evaluations can be submitted, and KPI tracking functions correctly. | Performance |
| OBJ-08 | Validate Admin Configuration | Confirm that admin users can manage system users, assign roles, configure job titles, and that duplicate usernames are prevented. | Admin Panel |
| OBJ-09 | Verify Input Validation | Ensure that all forms reject invalid input (empty required fields, non-numeric values in numeric fields, oversized file uploads, disallowed file types). | All Modules |
| OBJ-10 | Verify Non-Functional Requirements | Confirm that page load times, session timeout, HTTPS, and browser compatibility requirements are met as defined in Phase 1. | System-wide |
| OBJ-11 | Confirm Observed Defect (Language Change) | Reproduce and document the spontaneous UI language change to Chinese observed during Phase 1 testing. Confirm whether it is a session isolation defect or a locale detection bug. | System-wide |

# Step 3 – Define Test Scope

## 3.1 In Scope

The following modules and functionality are included in the test scope for this project:

| Module | Functionality In Scope | Key Test Focus |
| --- | --- | --- |
| Login / Authentication | Credential validation, empty field checks, error messages, session creation, logout, Forgot Password | Valid/invalid login, field validation, session termination |
| Dashboard | Role-appropriate widget display, module navigation, leave summary widget | Admin vs ESS view differences, widget data accuracy |
| PIM (Employee Mgmt) | Add/edit/delete employee, search, unique ID generation, document upload, CSV import | Required field validation, ID uniqueness, search accuracy |
| Leave Management | Apply leave, balance enforcement, approval/rejection workflow, calendar, cancellation | Balance deduction, date validation, status transitions |
| Time Tracking | Timesheet creation, hour logging, punch in/out, submission, supervisor approval | 24-hour daily cap, punch sequence, status transitions |
| Recruitment | Vacancy creation, candidate management, pipeline stages, interview scheduling, hire to PIM | Zero positions validation, pipeline progression, file type validation |
| Performance | Review cycle creation, self-evaluation, manager evaluation, KPI tracking | Mandatory field validation, review submission, KPI assignment |
| Admin Panel | User creation, role assignment, duplicate username prevention, account deactivation | Duplicate prevention, admin self-delete protection, role enforcement |
| My Info | View/edit personal details, read-only field enforcement, document upload | Field editability per role, phone validation, file upload limits |
| System-wide NFRs | Session timeout, HTTPS, browser compatibility, language/locale stability | Observed language-change defect, timeout behaviour, cross-browser |

## 3.2 Out of Scope

The following items are explicitly excluded from this test cycle, with justification:

| Out of Scope Item | Reason / Justification |
| --- | --- |
| Source code review / static analysis | The OrangeHRM demo is a hosted web application. Source code access is not available in this context. |
| Production environment deployment | Testing is conducted on the publicly available demo only. Production deployment is outside the team's authority and access. |
| Load and performance benchmarking | Sending simulated load to the shared demo environment would be disruptive to other users. NFR performance values are documented as assumptions. |
| Automated test execution (Selenium/Playwright) | Automation tooling requires environment setup beyond this assignment's scope. Testing will be manual and exploratory. |
| Database-level testing | No direct database access is available on the demo system. |
| Mobile native app testing | OrangeHRM is a web application. No native mobile app exists for this version. |
| Third-party integrations (payroll, ERP) | No integrations are configured in the demo environment. |
| My Info module — salary/tax data entry | These fields are admin-controlled and read-only for ESS users; admin-level salary configuration is out of scope for this cycle. |

# Step 4 – Identify Testing Types

The following testing types will be applied during this test cycle. Each type targets a specific quality dimension of the OrangeHRM system.

Testing Type; Purpose; Why Needed; Where It Applies in OrangeHRM. Functional Testing; Verifies that each feature works according to the specified requirements.; Ensures users can successfully perform business processes and that system functionality is correct.; Login, Employee Management (PIM), Leave Management, Recruitment, Time Tracking, Dashboard, User Management.. Regression Testing; Confirms that previously working functionality still works after system changes, updates, or bug fixes.; Prevents new changes from introducing defects into existing features.; Re-testing login, employee records, leave requests, reports, and other modules after updates or configuration changes.. Smoke Testing; Performs a quick check of critical system functions to determine whether the application is stable enough for further testing.; Saves time by identifying major issues early before detailed testing begins.; Application launch, login functionality, navigation menus, dashboard loading, and access to major modules.. UI Testing; Verifies that the user interface is visually correct, consistent, and user-friendly.; Ensures a positive user experience and confirms that interface elements function properly.; Login page, dashboard layout, forms, menus, buttons, tables, employee records screens, and leave request pages.. Integration Testing; Tests interactions between different modules and system components.; Ensures data flows correctly between modules and that integrated processes work as expected.; Employee information shared between PIM, Leave, Time, Recruitment, and Admin modules.. User Acceptance Testing (UAT); Validates that the system meets business needs and user expectations.; Confirms the application is suitable for real-world use before deployment or acceptance.; End-to-end HR processes such as employee onboarding, leave application and approval, attendance recording, and recruitment workflows.. API Testing (if APIs are available); Verifies that application programming interfaces function correctly, securely, and reliably.; Ensures accurate data exchange between OrangeHRM and external systems or services.; Employee data APIs, authentication services, leave management integrations, reporting services, and third-party integrations..

# Step 5: Resource Planning

R(Responsibility)- The person(s) who perform the work and complete the task.

A(Accountable) - The person who is ultimately answerable for the task and approves the outcome. There should usually be only one accountable person per task.

C(Consulted)- People whose opinions or expertise are sought before or during the task. Communication is two-way

I(Informed) - People who need to be kept updated on progress or results. Communication is one-way

| Activity​ | Luthando​ | Nyeleti | Kamogelo | Client/User |
| --- | --- | --- | --- | --- |
| Define Test Objectives​ | C | C​ | A/R | I​ |
| Write Test Plan Document​ | A/R​ | C​ | I​ | I​ |
| Define Test Scope​ | I | R | A/R | C​ |
| Resource & Tool Planning​ | R​ | C​ | A/R | I​ |
| Risk Identification​ | A/R​ | R​ | C​ | C​ |
| Schedule Planning​ | A/R​ | C​ | I | I​ |
| Environment Planning​ | R​ | A/R​ | I​ | R |
| Entry/Exit Criteria Definition​ | C​ | A/R | C​ | I​ |
| Test Plan Approval​ | C | A/R​ | C​ | I​ |

# Step 6: Environment Requirement

| Environment Category | Required Item | Chosen Tool / Setup | Simple Purpose (Why we need it) |
| --- | --- | --- | --- |
| Network | Internet Access | Stable Web Connection | Required to connect to the public, cloud-hosted OrangeHRM online demo site. |
| Target Platforms | Browsers | Chrome, Firefox, Edge | The web browsers where we will run tests to check cross-browser compatibility. |
| Automation Engines | Frameworks | Selenium & Playwright | The software engines used to automate user actions (like logging in or typing hours). |
| Coding Spaces | IDEs | Eclipse IDE & IntelliJ IDEA | The programs where QA will write, edit, and organize their test script code. |
| System Translators | Drivers | ChromeDriver & GeckoDriver | Small bridge programs that allow our Selenium code to control the browsers. |
| Hardware | Devices | Standard Laptops (8GB+ RAM) | Workstations needed to write code, open browsers, and run execution scripts smoothly. |
| Access Control | Test Accounts | • Admin (Admin / admin123) • ESS (Standard Employee) | • Admin: Tests manager features (adding staff, changing settings). • ESS: Tests standard employee features (logging timesheets). |

# Step 7 – Test Data Planning

Test data is planned across four categories: valid data (positive), invalid data (negative), boundary values (edge conditions), and special security-focused inputs. Data is defined per module based on Phase 1 functional requirements and risk findings.

7.1 Login / Authentication

| Data Type | Field | Test Value | Expected Result |
| --- | --- | --- | --- |
| Valid | Username + Password | Admin / admin123 | Successful login, redirect to Dashboard |
| Invalid | Username | WrongUser | Invalid credentials error displayed |
| Invalid | Password | wrongpassword123 | Invalid credentials error displayed |
| Empty | Username | (blank) | 'Required' validation message shown |
| Empty | Password | (blank) | 'Required' validation message shown |
| Both Empty | Username + Password | (both blank) | Both fields show 'Required' validation |
| Boundary | Password length | 7 characters | Rejected if minimum length is 8 |
| Boundary | Password length | 8 characters | Accepted at minimum boundary |
| Security | Username | admin' OR '1'='1 | SQL injection — system must not grant access |
| Security | Username | <script>alert(1)</script> | XSS attempt — system must sanitise input |

7.2 PIM (Employee Management)

| Data Type | Field | Test Value | Expected Result |
| --- | --- | --- | --- |
| Valid | First Name + Last Name | John Smith | Employee record created with auto-generated ID |
| Empty | First Name | (blank) | Validation error — field required |
| Empty | Last Name | (blank) | Validation error — field required |
| Boundary | Employee ID | Duplicate of existing ID | System must prevent duplicate or auto-resolve |
| Invalid | Date of Birth | 31/02/2000 | Invalid date — system must reject |
| Boundary | Date of Birth | Future date (2030) | System must reject future birth dates |
| Invalid | File Upload | resume.exe | File type not allowed — system must reject |
| Boundary | File Upload | File > 1MB (if limit exists) | System must reject oversized uploads with error |
| Invalid | Phone Number | ABCDEFG | Non-numeric — validation error expected |
| Negative | CSV Import | File with duplicate Employee IDs | System must flag or reject duplicate IDs in import |

7.3 Leave Management

| Data Type | Field | Test Value | Expected Result |
| --- | --- | --- | --- |
| Valid | Days Requested | 5 days (balance = 10) | Request created with Pending status |
| Boundary | Days Requested | 10 days (balance = 10) | Accepted — exactly at balance boundary |
| Boundary | Days Requested | 11 days (balance = 10) | Rejected — exceeds balance by 1 |
| Boundary | Days Requested | 0 days | Rejected — minimum must be 1 day |
| Invalid | Date Range | Start date > End date | Validation error — invalid date range |
| Negative | Start Date | Past date (yesterday) | System should warn or block backdated leave |
| Boundary | Leave spanning holiday | 5 days including 1 public holiday | Only 4 days deducted from balance |
| Valid | Leave Type | Annual Leave | Leave type accepted and balance displayed |
| Invalid | Leave Type | (none selected) | Validation error — leave type required |

7.4 Time Tracking

| Data Type | Field | Test Value | Expected Result |
| --- | --- | --- | --- |
| Valid | Daily hours | 8 hours | Saved successfully to timesheet |
| Boundary | Daily hours | 24 hours | Accepted at maximum boundary |
| Boundary | Daily hours | 25 hours | Rejected — exceeds 24-hour maximum |
| Boundary | Daily hours | 0 hours | Rejected or warned — no work logged |
| Negative | Punch sequence | Punch Out without prior Punch In | System should block or warn — known risk from Phase 1 |
| Valid | Timesheet submission | Completed timesheet | Status changes to Submitted; awaits approval |
| Negative | Resubmit approved timesheet | Already-approved timesheet | System should block resubmission |

# Step 8: Risk Register

| #​ | Risk Description​ | Probability | Impact​ | Rating​ | Mitigation Strategy​ |
| --- | --- | --- | --- | --- | --- |
| R1​ | Internet failure during development, testing, or deployment | Medium ​ | High​ | CRITICAL​ | Ensure backup internet access (mobile hotspot), save work locally, and use offline development tools where possible |
| R2​ | Development or hosting environment downtime | Medium | High​ | HIGH​ | Test the application on multiple browsers (Chrome, Firefox, Edge, Safari) throughout development and follow web standards |
| R3​ | Requirement misunderstandings between team members and stakeholders | Medium | Medium​ | MEDIUM​ | Cross-train 2 engineers per stream. Maintain testing wiki. Flexible resource pool.​ |
| R4​ | Browser compatibility issues affecting system functionality | Medium ​ | Medium | MEDIUM | Test the application on multiple browsers (Chrome, Firefox, Edge, Safari) throughout development and follow web standards.​ |
| R5​ | Security vulnerabilities in the application | Low | High​ | HIGH​ | Follow secure coding practices, validate user inputs, and perform security testing before deployment. |
| R6​ | Software bugs discovered late in the project | Medium | High​ | HIGH | Implement continuous testing, conduct code reviews, and schedule sufficient time for quality assurance.. |

# Step 9: Define Entry & Exit Criteria

| Entry Criteria (The checklist of conditions must be before we can start the next) | Exit Criteria (The checklist of conditions must be before we can close / stop the current STLC phase) |
| --- | --- |
| 1. The Requirement Analysis document must be approved or fully signed off. or f | 1. 100% of critical and high-priority test cases must be executed. |
| 2. Test accounts and browsers must be active and accessible. | 2. A minimum 95% pass rate must be achieved to finish. |
| 3. Testing tools (Selenium/Playwright) must be installed. | 3. Zero blocker or critical bugs must remain open. |

# Step 10 – Test Schedule Planning

The schedule below is based on the Thursday 2pm submission deadline. All activities are planned within a compressed timeline to prioritise high-risk modules first.

| ID | Activity | Kamogelo | Luthando | Nyeleti | Duration | Status |
| --- | --- | --- | --- | --- | --- | --- |
| S-01 | Review Phase 1 outputs + finalise Test Plan | R | C | C | 1 day | ✅ Done |
| S-02 | Define test objectives, scope, and testing types | R | C | C | 0.5 day | ✅ Done |
| S-03 | Prepare test data strategy and boundary values | C | R | I | 0.5 day | ✅ Done |
| S-04 | Environment check — confirm demo access on all browsers | I | C | R | 0.5 day | To do |
| S-05 | Write test cases for Login + Dashboard (smoke tests) | R | C | I | 0.5 day | To do |
| S-06 | Write test cases for PIM + Admin Panel | R | C | C | 1 day | To do |
| S-07 | Write test cases for Leave + Time Tracking | C | R | C | 1 day | To do |
| S-08 | Write test cases for Recruitment + Performance | C | R | C | 1 day | To do |
| S-09 | Execute smoke tests (Login, Dashboard) | R | C | C | 0.5 day | To do |
| S-10 | Execute functional tests — High priority modules | R | R | R | 1 day | To do |
| S-11 | Execute functional tests — Medium/Low priority | R | R | R | 1 day | To do |
| S-12 | Attempt to reproduce language-change defect | C | I | R | 0.5 day | To do |
| S-13 | Log all defects with screenshots and severity | R | R | R | Ongoing | To do |
| S-14 | Compile test execution report and update RTM | C | C | R | 0.5 day | To do |
| S-15 | Prepare and rehearse stakeholder presentation | R | R | R | 1 day | To do |
| S-16 | Submit documents + deliver presentation | R | R | R | Thursday 2pm | Deadline |

# Step 11 – Define Test Deliverables

The following documents are the formal outputs of the QA project across both Phase 1 and Phase 2:

| ID | Deliverable | Owner | Phase | Description |
| --- | --- | --- | --- | --- |
| D-01 | Phase 1 Requirement Analysis Document | Team B | Phase 1 | Functional requirements, NFRs, user flows, risk identification, RTM draft, assumptions. (DOC-0001 — completed 11 June 2026) |
| D-02 | Test Plan Document (this document) | Team B | Phase 2 | Complete planning document covering all 14 steps of Phase 2. |
| D-03 | Test Cases Document | Team B | Phase 3 | Detailed test cases per module with steps, test data, expected and actual results. |
| D-04 | Requirements Traceability Matrix (RTM) | Team B | Phase 2/3 | Links every requirement to a test case ID. Updated during and after execution. |
| D-05 | Defect Report / Defect Log | Team B | Phase 3 | Log of all defects found during execution — ID, severity, description, steps to reproduce, screenshot evidence. |
| D-06 | Test Execution Report | Team B | Phase 3 | Summary of test execution: total cases, passed, failed, blocked, pass rate, defect summary. |
| D-07 | Test Closure Report | Team B | Phase 3 | Final sign-off document confirming all exit criteria have been met and testing is formally closed. |
| D-08 | Stakeholder Presentation | Team B | Phase 2 | 15–20 minute presentation covering scope, strategy, risks, timeline, and expected outcomes. |

# Step 12: Metrics Planning

| Metric Name | Mathematical Formula | Why It Matters (Purpose) |
| --- | --- | --- |
| 1. Pass Rate | Pass Rate = (Pass Rate/ Total Tests Run) x 100 | It will show the percentage of the OrangeHRM system that is working perfectly. Our target must be 95% or higher. |
| 2. Fail Rate | Fail Rate =( Failed Tests / Total Tests Run) x 100 | It will highlight how broken the current software build is. A high fail rate means the development team needs to rewrite their code. |
| 3. Defect Density | Defect Density = (Total Confirmed Bugs)/Number of Modules | It will identify which specific module is the weakest or most unstable (e.g., if PIM has 12 bugs but Leave has only 2, PIM is the high-risk zone). |
| 4. Execution Progress | Progress = (Tests Executed \Total Tests Planned) x 100 | It will track our daily testing speed. This ensures that we are on track and will meet the final deadline. |
| 5. Test Coverage | Coverage = (Requirements Tested\Total Requirements) x 100 | It Anymore? will guarantee that we did not miss anything. We must hit 100% coverage so every single business rule has a test case written for it. |

# 13. Assumptions and Dependencies

## 13.1 Planning Assumptions

The following assumptions have been carried forward from Phase 1 and apply to this Test Plan:

- The OrangeHRM demo site accurately represents a production-equivalent deployment for testing purposes.

- Demo data resets periodically. All test data will be recreated at the start of each test session.

- Email notifications are assumed to exist in production but cannot be verified in the demo environment.

- Session timeout is assumed to be 15 minutes based on the security NFR defined in Phase 1.

- The spontaneous UI language change to Chinese observed during Phase 1 is a defect, not intended behaviour.

- All testing in this cycle is manual. Automated test execution is out of scope.

- The system supports two user roles: Admin and ESS Employee. No additional roles are in scope.

- Load testing is excluded as it would disrupt the shared public demo environment.

## 13.2 Dependencies

| ID | Dependency | Owner / Source | Risk if Not Met |
| --- | --- | --- | --- |
| DEP-01 | Phase 1 Requirement Analysis document must be approved before test planning is finalised | Issac Mhlangu | Test objectives and scope may need revision if requirements change |
| DEP-02 | OrangeHRM demo site must be accessible and stable throughout the test cycle | OrangeHRM (external) | Testing cannot proceed if the demo is down — sessions will be rescheduled |
| DEP-03 | All team members must have working internet access and a compatible browser | Team B | Testing and collaboration blocked without reliable access |
| DEP-04 | Test cases must be completed before execution begins (S-05 to S-08 in schedule) | Team B | Executing without test cases leads to inconsistent and undocumented results |
| DEP-05 | Defect logging tool (shared spreadsheet or document) must be set up and accessible to all members | Nyeleti | Defects may be missed or duplicated without a shared log |

# 14. Executive Summary

This Test Plan represents the complete Phase 2 QA planning deliverable for the OrangeHRM project by Team B. It was developed by Kamogelo Sekhaolelo, Luthando Ndzendevu, and Nyeleti Maswanganye as part of Assignment 4 of the IT Learnership Programme, supervised by Issac Mhlangu.

## What We Are Testing

The OrangeHRM Human Resource Management System — a web-based HR platform covering 8 modules: Login, Dashboard, PIM, Leave Management, Time Tracking, Recruitment, Performance, and Admin Panel.

## Our Testing Strategy

Testing will be manual and exploratory, following a risk-based approach. High-priority modules (Login, PIM, Leave, Time Tracking) will be tested first using functional, boundary value, negative, and security testing techniques. UI, integration, and UAT testing will follow for medium-priority modules.

## Key Risks

- CRITICAL: Spontaneous UI language change to Chinese observed during Phase 1 testing — session isolation defect requiring immediate investigation

- CRITICAL: No account lockout after failed logins — brute-force vulnerability

- HIGH: Demo data resets between sessions — test data must be recreated each session

- HIGH: Compressed timeline to Thursday 2pm deadline — risk-based prioritisation applied

## Expected Outcomes

- Full test execution across all 8 in-scope modules

- All defects documented with severity, reproduction steps, and screenshot evidence

- Pass rate of ≥ 85% on High-priority test cases

- Complete RTM linking all Phase 1 requirements to executed test cases

- Formal defect report confirming the Phase 1 language-change defect

## Team Commitment

Team B is committed to delivering a complete, professional, and evidence-based QA planning package by the Thursday 2pm deadline, ready for presentation to QA managers and business stakeholders.

— Team B: Kamogelo Sekhaolelo | Luthando Ndzendevu | Nyeleti Maswanganye