OrangeHRM Testing Project

System Exploration, Risk Assessment, and Test Preparation

TEST ENVIRONMENT SETUP DOCUMENT

Phase 4 — Test Environment Setup & Test Data Management

| Document ID | [DOC-0004] |
| --- | --- |
| Version | [1.0] |
| Date | [29 June 2026] |
| Prepared by | Team B: Nyeleti Maswanganye & Luthando Ndzendevu & Kamogelo Sekhaolelo |
| Approved by | Isaac Mhlangu |
| Classification | Confidential |

## Introduction: Transitioning from Planning to Scenario Creation

Welcome to Phase 4 of the Software Testing Life Cycle (STLC): Test Environment Setup & Test Data Management. Having secured approval for the Test Plan in Phase 3, the QA team is moving away from the high-level strategies of how we will test and shifting focus toward defining precisely WHAT needs to be tested.

This phase bridges the gap between raw business requirements and actionable test scripts. For junior testers and interns, this is a critical skill development milestone. By establishing a robust Test Environment Setup & Test Data Management first, we construct a safety net that guarantees complete analytical coverage of the OrangeHRM system across all 9 core modules (Login, Dashboard, Admin, PIM, Leave, Recruitment, Time, Performance, and My Info).

Below is the structured execution blueprint, comprehensive templates, and baseline data required for all 9 Activities within this phase.

# Activity Part 1 – Environment Discovery

1. Application URL

The OrangeHRM demo application can be accessed using the following URL:

https://opensource-demo.orangehrmlive.com/

2. Application Accessibility

The application is publicly accessible through the internet. Users can access the login page at any time using a supported web browser. JavaScript must be enabled for the application to function correctly

3. Supported Browsers

The application can be accessed using modern web browsers, including:

- Google Chrome

- Microsoft Edge

- Mozilla Firefox

- Safari

- Opera

These browsers support the technologies required to run the OrangeHRM web application.

4. Available Login Credentials

The public demo environment provides the following credentials:

| Username | Password |
| --- | --- |
| Admin | admin123 |

These credentials allow users to log into the demo system for testing purposes. Since this is a shared public demo, the data may change and is periodically reset.

5. Modules Visible After Login

After successfully logging in as the administrator, the following modules are typically available from the left navigation menu:

- Dashboard

- Admin

- PIM (Personnel Information Management)

- Leave

- Time

- Recruitment

- My Info

- Performance

- Dashboard

- Directory

- Maintenance

- Claim

- Buzz

The exact modules may vary depending on the demo version or user role assigned to the account

# Activity Part 2 – Environment Validation Checklist

This checklist confirms that the foundational structure of the OrangeHRM environment is working correctly before any detailed test planning or execution begins. Each item below was checked directly against the live demo environment and recorded as Pass, Fail, or Not Applicable.

| # | Check Item | Result | Notes / Observation |
| --- | --- | --- | --- |
| 1 | Application URL opens successfully | Pass | https://opensource-demo.orangehrmlive.com loads without DNS or connection errors on first attempt. |
| 2 | Login page loads correctly | Pass | Username and Password fields, Login button, and 'Forgot your password?' link all render correctly with no missing assets or broken styling. |
| 3 | Valid credentials are accepted | Pass | Default demo credentials (Admin / admin123) authenticate successfully and redirect to the Dashboard. |
| 4 | Invalid credentials are correctly rejected | Pass | An incorrect password returns 'Invalid credentials' without exposing any internal error detail. |
| 5 | Dashboard loads after login | Pass | Dashboard renders with all expected widgets (Time at Work, My Actions, Quick Launch, Employees on Leave Today) within an acceptable time. |
| 6 | Navigation menu is visible and functional | Pass | Left-hand side menu lists all 9 modules (Login session aside) and remains visible when moving between pages. |
| 7 | PIM module pages load without errors | Pass | Employee List and Add Employee pages load correctly with no console errors observed. |
| 8 | Leave module pages load without errors | Pass | Leave > Apply and Leave > My Leave pages load correctly. |
| 9 | Time module pages load without errors | Pass | Timesheets page loads correctly; Punch In/Out widget is visible on the Dashboard. |
| 10 | Recruitment module pages load without errors | Pass | Vacancies and Candidates pages load correctly. |
| 11 | Performance module pages load without errors | Pass | Manage Reviews page loads correctly. |
| 12 | Maintenance module pages load | Pass | Maintenance > Admin access > Purge records or Access records loads correctly |
| 13 | Admin module pages load without errors | Pass | User Management page loads correctly for the Admin account. |
| 14 | My Info module pages load without errors | Pass | Personal Details and Contact Details tabs load correctly. |
| 15 | Logout functions correctly | Pass | Logout terminates the session and redirects to the login page; browser back button does not restore the authenticated view. |
| 16 | Browser session remains stable during normal use | Pass | No unexpected disconnects observed during a 20-minute continuous session across multiple modules. |
| 17 | Session behavior after prolonged inactivity | Fail | Previously observed defect (Phase 1): the UI spontaneously changed language from English to Chinese or other languages besides default English after an extended idle period with no user action. This indicates a session isolation issue on the shared demo environment and is flagged as a blocking concern for repeatable testing. |
| 18 | Page load times are acceptable | Pass | All pages observed loaded within approximately 2–3 seconds under normal conditions. |
| 19 | No broken images or missing static assets | Pass | No broken image icons or missing CSS/JS resources observed across the modules checked. |
| 20 | Forms submit without unhandled errors | Pass | Add Employee and Apply Leave forms submit successfully with valid data and return to an expected page. |
| 21 | Multiple modules can be accessed in a single session without re-authentication | Pass | Navigating between PIM, Leave, Time, and Recruitment did not trigger unexpected re-login prompts. |

Checklist Summary

| Result | Count | % of Total |
| --- | --- | --- |
| Pass | 20 | 95% |
| Fail | 1 | 5% |
| Not Applicable | 0 | 0% |

Overall Assessment: The environment is fundamentally stable and ready for testing. One Fail was recorded — the previously identified session language-change defect (Item 16) — which is a known, documented issue from Phase 1 rather than a newly discovered blocker. It does not prevent test execution but should be monitored and re-tested periodically during the test cycle, and is carried forward into the Environment Risk Register and the Go/No-Go decision.

# Activity Part 3 – Browser Compatibility Report

1. Objective & Scope

The goal of this test is to make sure the OrangeHRM application works correctly and looks good on three major web browsers: Google Chrome, Microsoft Edge, and Mozilla Firefox. We tested the core functions on desktop versions to find any layout issues or broken features.

2. Browser Compatibility Matrix

| Functional Area | Expected Behaviour | Google Chrome | Microsoft Edge | Mozilla Firefox |
| --- | --- | --- | --- | --- |
| Login | Entering valid credentials redirects the user to the Dashboard. | Pass | Pass | Pass |
| Navigation | Clicking sidebar menu items opens the correct pages smoothly. | Pass | Pass | Pass |
| Search Function | Filtering data by name or ID in Admin/PIM displays correct results. | Pass | Pass | Pass |
| Forms & Inputs | Text fields, dropdown menus, and calendar pickers accept data entry. | Pass | Pass | Pass |
| Logout | Clicking the logout option ends the user session safely. | Pass | Pass | Pass |

# Activity Part 4 — Test Data Preparation

All Records — Master Test Data Sheet (77 total). Record ID; Module; Category; Field(s); Value(s); Expected Outcome. LOG-V-01; Login; Valid; Username / Password; Admin / admin123; Login succeeds, redirected to Dashboard. LOG-V-02; Login; Valid; Username / Password; admin / admin123; Login succeeds (lowercase username accepted if case-insensitive). LOG-V-03; Login; Valid; Username / Password; Admin / Admin123!; Login succeeds with a newly reset strong password. LOG-V-04; Login; Valid; Username / Password; jsmith_ess / Passw0rd!1; Login succeeds for a standard ESS test account. LOG-V-05; Login; Valid; Username / Password; hr_manager01 / HrM@nager2026; Login succeeds for an HR manager test account. LOG-I-01; Login; Invalid; Username; WrongAdmin; Username does not exist; login rejected. LOG-I-02; Login; Invalid; Password; admin12; Incorrect password; login rejected. LOG-I-03; Login; Invalid; Username / Password; Admin / 12345; Both fields wrong format; login rejected. LOG-I-04; Login; Invalid; Username; admin' OR '1'='1; SQL injection attempt; must be rejected as invalid credentials, not executed. LOG-I-05; Login; Invalid; Username; <script>alert(1)</script>; XSS attempt; input must be sanitised, login rejected. LOG-I-06; Login; Invalid; Password; wrongpass123; Incorrect password for valid username; login rejected. LOG-I-07; Login; Invalid; Username; Admin; Username with trailing space; should be trimmed or rejected consistently. LOG-B-01; Login; Boundary; Username; A; Minimum length (1 character); system should accept or reject per configured minimum. LOG-B-02; Login; Boundary; Password; (blank); Empty password; must trigger 'Required' validation. LOG-B-03; Login; Boundary; Username; (blank); Empty username; must trigger 'Required' validation. LOG-B-04; Login; Boundary; Username; AAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAA (40 chars); Maximum allowed username length boundary. LOG-B-05; Login; Boundary; Password; P@ss1 (5 chars); Below typical minimum password length (if 8 is the policy minimum). LOG-B-06; Login; Boundary; Password; P@ssword1 (9 chars); Just above typical minimum password length boundary. LOG-B-07; Login; Boundary; Username; !!!###@@@; Special characters only; tests input sanitisation. LOG-B-08; Login; Boundary; Username / Password; (blank) / (blank); Both fields empty simultaneously. EMP-V-01; Employee Management; Valid; First Name / Last Name; John / Smith; Employee created successfully with unique ID. EMP-V-02; Employee Management; Valid; First Name / Last Name; Naledi / Mokoena; Employee created successfully. EMP-V-03; Employee Management; Valid; First Name / Last Name; Thabo / Nkosi; Employee created successfully. EMP-V-04; Employee Management; Valid; First Name / Last Name; Sarah / Connor; Employee created successfully. EMP-V-05; Employee Management; Valid; First Name / Last Name; David / Miller; Employee created successfully. EMP-V-06; Employee Management; Valid; First Name / Middle Name / Last Name; Linda / Anne / Teller; Employee created successfully with middle name populated. EMP-V-07; Employee Management; Valid; Employee ID (auto); (system-generated); Unique sequential ID assigned automatically. EMP-I-01; Employee Management; Invalid; First Name; (blank); Mandatory field missing; record rejected with validation error. EMP-I-02; Employee Management; Invalid; Last Name; (blank); Mandatory field missing; record rejected with validation error. EMP-I-03; Employee Management; Invalid; First Name / Last Name; (blank) / (blank); Both mandatory fields missing; record rejected. EMP-I-04; Employee Management; Invalid; Employee ID; 0001 (duplicate of existing employee); Duplicate Employee ID; system must reject or auto-resolve. EMP-I-05; Employee Management; Invalid; Date of Birth; 31/02/2000; Invalid calendar date; rejected. EMP-I-06; Employee Management; Invalid; Date of Birth; 01/01/2030; Future date of birth; rejected. EMP-I-07; Employee Management; Invalid; Email (Contact Details); not-an-email; Invalid email format; rejected. EMP-I-08; Employee Management; Invalid; Mobile Number; ABCDEFG; Non-numeric phone number; rejected. EMP-B-01; Employee Management; Boundary; First Name; A (1 character); Minimum length boundary for name field. EMP-B-02; Employee Management; Boundary; First Name; Maximianilliam-Theodoricus (30 characters); Maximum allowed length boundary for name field. EMP-B-03; Employee Management; Boundary; First Name; 31-character name (one over max); Just above maximum length boundary; should be rejected or truncated. EMP-B-04; Employee Management; Boundary; Last Name; O'Brien-Müller; Special characters (apostrophe, hyphen, accented letter) in name field. EMP-B-05; Employee Management; Boundary; Date of Birth; Exactly minimum working age boundary (e.g. 16 years before today); Minimum age boundary; should be accepted if policy allows. EMP-B-06; Employee Management; Boundary; Employee ID; Manually entered as 0 or negative; Invalid numeric boundary; should be rejected. LVE-V-01; Leave; Valid; Leave Type / Days; Annual Leave / 3 days (within balance); Leave request created with Pending status. LVE-V-02; Leave; Valid; Leave Type / Days; Sick Leave / 1 day; Leave request created successfully. LVE-V-03; Leave; Valid; Leave Type / Days; Annual Leave / 5 days (within balance); Leave request created successfully. LVE-V-04; Leave; Valid; Leave Dates; 01/07/2026 – 03/07/2026; Valid forward-dated leave period accepted. LVE-V-05; Leave; Valid; Leave Dates; Spanning a weekend (Fri–Mon); Weekend correctly excluded from working-day balance deduction. LVE-I-01; Leave; Invalid; Days Requested; 6 days (balance = 5); Exceeds available balance; rejected. LVE-I-02; Leave; Invalid; Date Range; From 20/07/2026 to 15/07/2026 (end before start); Invalid date range; rejected. LVE-I-03; Leave; Invalid; Leave Type; (none selected); Mandatory field missing; rejected. LVE-I-04; Leave; Invalid; Start Date; Yesterday's date (unauthorised backdate); Unauthorised backdated request; should be blocked or flagged. LVE-I-05; Leave; Invalid; Date Range; Overlaps an existing approved leave request; Duplicate/overlapping leave period; should be rejected or flagged. LVE-I-06; Leave; Invalid; Days Requested; -2 days; Negative day value; rejected. LVE-B-01; Leave; Boundary; Days Requested; Exactly the remaining balance (e.g. 10 of 10 days); Accepted at exact balance boundary. LVE-B-02; Leave; Boundary; Days Requested; Balance + 1 day (e.g. 11 of 10 days); Rejected just above balance boundary. LVE-B-03; Leave; Boundary; Days Requested; 0 days; Below minimum valid boundary; rejected. LVE-B-04; Leave; Boundary; Days Requested; Minimum valid duration (0.5 / 1 day); Accepted at minimum valid boundary. LVE-B-05; Leave; Boundary; Start Date; Today's date; Current-date boundary; accepted if balance available. LVE-B-06; Leave; Boundary; Date Range; Spans a configured public holiday; Public holiday correctly excluded from balance deduction. LVE-B-07; Leave; Boundary; Start Date; Exactly 1 year in the future; Far-future boundary; document actual system behaviour. REC-V-01; Recruitment; Valid; Candidate Name / Email; David Miller / d.miller@example.com; Candidate created and linked to vacancy successfully. REC-V-02; Recruitment; Valid; Candidate Name / Email; Aisha Patel / aisha.patel@example.com; Candidate created successfully. REC-V-03; Recruitment; Valid; Candidate Name / Phone; Michael Chen / +27 82 123 4567; Candidate created with valid international phone format. REC-V-04; Recruitment; Valid; Candidate Name / Email; Lerato Dlamini / lerato.dlamini@example.co.za; Candidate created with valid local domain email. REC-V-05; Recruitment; Valid; Vacancy / Positions; QA Analyst / 2 positions; Vacancy created successfully with valid position count. REC-I-01; Recruitment; Invalid; Candidate Name; (blank); Mandatory field missing; rejected. REC-I-02; Recruitment; Invalid; Email; not-an-email; Invalid email format; rejected. REC-I-03; Recruitment; Invalid; Email; missing-at-symbol.com; Invalid email format (no @ symbol); rejected. REC-I-04; Recruitment; Invalid; Phone Number; ABCDEFG123; Non-numeric phone number; rejected. REC-I-05; Recruitment; Invalid; Vacancy Positions; 0; Zero positions; vacancy creation rejected. REC-I-06; Recruitment; Invalid; Resume File; malicious.exe; Disallowed file type; upload rejected. REC-I-07; Recruitment; Invalid; Candidate Email (duplicate); d.miller@example.com (already used for same vacancy); Duplicate candidate on the same vacancy; should be flagged. REC-B-01; Recruitment; Boundary; Vacancy Positions; 1 (minimum valid); Accepted at minimum boundary. REC-B-02; Recruitment; Boundary; Vacancy Positions; -1; Negative value; rejected. REC-B-03; Recruitment; Boundary; Phone Number; +27 82 000 0000 (minimum valid digit count); Minimum valid phone number length boundary. REC-B-04; Recruitment; Boundary; Resume File Size; Exactly at maximum allowed size (e.g. 1MB); Accepted at maximum size boundary. REC-B-05; Recruitment; Boundary; Resume File Size; 1 unit above maximum allowed size; Rejected just above maximum size boundary. REC-B-06; Recruitment; Boundary; Candidate Name; Single character name 'A'; Minimum length boundary for candidate name field.

# Activity Part 5 — Boundary and Negative Data

1. Login Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| Username | 1 character | Maximum allowed characters | Blank | Admin@#$ | Spaces only |
| Password | 1 character | Maximum allowed characters | Blank | P@ss@123 | Spaces only |

2. Dashboard Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| Search Box | 1 character | Maximum allowed characters | Blank | @#$%^ | Numbers only (where text expected) |
| Quick Launch Search | 1 character | Maximum allowed characters | Blank | Admin!@# | Unsupported symbols |

3. Admin Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| Username | 1 character | Maximum allowed characters | Blank | User@123 | Spaces only |
| Employee Name | 1 letter | Maximum allowed characters | Blank | John@#$ | Numbers only |
| Password | 1 character | Maximum allowed characters | Blank | P@ss123! | Blank spaces |
| Confirm Password | 1 character | Maximum allowed characters | Blank | P@ss123! | Different from Password |

4. PIM

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| First Name | 1 letter | Maximum allowed characters | Blank | John@ | Numbers only |
| Middle Name | 1 letter | Maximum allowed characters | Blank | @#$ | Numbers only |
| Last Name | 1 letter | Maximum allowed characters | Blank | Smith! | Numbers only |
| Employee ID | 1 digit | Maximum allowed digits | Blank | EMP@01 | Letters instead of numbers |

5. Leave Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| Employee Name | 1 letter | Maximum allowed characters | Blank | John@ | Numbers only |
| Leave Date | Earliest allowed date | Latest allowed date | Blank | --/--/---- | Invalid date (32/13/2026) |
| Comment | 1 character | Maximum allowed characters | Blank | @#$%^ | Numbers only (if text required) |

6. Time Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| Project Name | 1 character | Maximum allowed characters | Blank | Project@ | Numbers only |
| Activity Name | 1 character | Maximum allowed characters | Blank | @#$ | Unsupported symbols |
| Hours Worked | 0.1 hour | Maximum allowed hours | Blank | 8@ | Alphabetic characters |

7. Recruitment Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| First Name | 1 letter | Maximum allowed characters | Blank | John@ | Numbers only |
| Last Name | 1 letter | Maximum allowed characters | Blank | Smith! | Numbers only |
| Email | a@b.co | Maximum email length | Blank | user!@mail.com | Missing @ or domain |
| Contact Number | 1 digit | Maximum digits | Blank | 07123@ | Letters instead of numbers |

8. Performance Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| Employee Name | 1 letter | Maximum allowed characters | Blank | John@ | Numbers only |
| Review Comment | 1 character | Maximum allowed characters | Blank | @#$%^ | Unsupported symbols |
| KPI Name | 1 character | Maximum allowed characters | Blank | KPI@123 | Numbers only |

9. My Info Module

| Field | Minimum Value | Maximum Value | Empty Value | Special Characters | Invalid Format |
| --- | --- | --- | --- | --- | --- |
| First Name | 1 letter | Maximum allowed characters | Blank | John@ | Numbers only |
| Last Name | 1 letter | Maximum allowed characters | Blank | Smith! | Numbers only |
| Email Address | a@b.co | Maximum email length | Blank | @@@ | Missing @ or domain |
| Contact Number | 1 digit | Maximum digits | Blank | 07123@ | Letters only |
| Address | 1 character | Maximum allowed characters | Blank | @#$%^ | Invalid symbols only |

# Activity Part 6 — Smoke Test Report

1. Executive Summary

We performed a quick smoke test to check the basic stability of the OrangeHRM testing environment. All major modules load properly, and primary actions like adding and searching for records work fine. The system is stable enough to begin full functional testing.

2. Smoke Test Execution Log

| Test ID | Module | Test Performed | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| ST_LOGIN_001 | Login | Log in with user name Admin and password admin123. | The Dashboard page opens and shows the user profile. | Dashboard loaded successfully in under 2 seconds. | Pass |
| ST_DASH_001 | Dashboard | Click on the Assign Leave shortcut icon. | The website goes directly to the Assign Leave form page. | Moved to the page quickly with no errors. | Pass |
| ST_ADMIN_001 | Admin | Open the Admin menu and click on the Nationalities tab. | The website shows the complete list of nationalities. | The list loaded properly and sorting works fine. | Pass |
| ST_PIM_001 | PIM | Add Employee: Create a new employee and click Save. | The employee is saved and a green success message appears. | Employee saved successfully with a new ID number. | Pass |
| ST_PIM_002 | PIM | Search Employee: Type the new employee ID in the search box. | The data table filters and shows only that matching employee. | Found the exact employee record instantly. | Pass |
| ST_LEAVE_001 | Leave | Open Leave Module: Click on the Leave link in the sidebar. | The Leave List screen opens with all search filters visible. | The page opened with no errors or missing items. | Pass |
| ST_TIME_001 | Time | Open the Time module and view My Timesheets. | The system loads the weekly timesheet input grid. | The timesheet grid loaded and buttons are active. | Pass |
| ST_REC_001 | Recruitment | Open Recruitment Module: Click on Recruitment in the sidebar. | The candidate tracking data screen opens successfully. | Page loaded correctly and showed current vacancies. | Pass |
| ST_PERF_001 | Performance | Navigate to the KPIs configuration screen. | The page displays the current list of key performance items. | The KPI table loaded with no broken elements. | Pass |
| ST_MYINFO_001 | My Info | Open the My Info module and click Contact Details. | The personal contact form fields load up with data. | Form text fields loaded correctly and allow edits. | Pass |
| ST_LOGOUT_001 | Logout | Logout: Click user profile dropdown and select Logout. | The session ends and returns the user to the Login page. | The session ended immediately and shows the login screen. | Pass |

3. Conclusion

Every test ID from ST_LOGIN_001 to ST_LOGOUT_001 passed. The testing environment is fully stable.

# Activity 7 — Environment Risk Assessment

| Risk ID | Risk Description | Impact on Testing | Likelihood | Mitigation Plan |
| --- | --- | --- | --- | --- |
| R1 | Application unavailable due to server downtime | Testing cannot be performed, causing schedule delays. | Medium | Verify application availability before testing and notify the project team if downtime occurs. |
| R2 | Slow or unstable internet connection | Pages load slowly, increasing test execution time and causing possible test failures. | High | Use a stable internet connection, have a backup network available, and retry failed tests once connectivity is restored. |
| R3 | Incorrect or expired login credentials | Testers cannot access the application to perform testing. | Medium | Confirm credentials before testing and request updated credentials from the administrator if necessary. |
| R4 | Browser incompatibility | Some features or layouts may not work correctly in certain browsers, resulting in inconsistent test results. | Medium | Test using supported browsers such as Google Chrome, Microsoft Edge, Firefox, and Safari. |
| R5 | Missing or insufficient test data | Test scenarios cannot be completed because required employee or system data is unavailable. | High | Create the required test data before execution or use available demo data where applicable. |
| R6 | User permission restrictions | Certain modules or functions may be inaccessible, preventing complete test coverage. | Medium | Verify user roles and permissions before testing and request the appropriate access if needed. |
| R7 | Application performance issues | Slow response times may delay testing and make it difficult to distinguish between defects and performance problems. | Medium | Monitor response times, record performance-related issues separately, and repeat tests after performance improves. |
| R8 | Frequent changes or resets in the demo environment | Test data may be modified or deleted unexpectedly, affecting test consistency. | High | Document all test data used and recreate it when necessary after environment resets. |
| R9 | System maintenance or updates during testing | Testing may be interrupted, and previously working functionality may change. | Low | Confirm maintenance schedules before testing and avoid testing during planned maintenance windows. |
| R10 | Power outages or hardware failures | Testing may stop unexpectedly, leading to lost progress and delays. | Medium | Save test evidence regularly, use devices with sufficient battery life, and have backup equipment available. |
| R11 | Browser cache or cookies causing inconsistent behavior | Old cached data may display outdated information or prevent new changes from appearing. | Medium | Clear browser cache and cookies before testing or use Incognito/Private browsing mode. |
| R12 | Defects blocking dependent test cases | A critical defect may prevent execution of other planned test cases. | Medium | Report blocking defects immediately, prioritize fixes, and continue with unaffected test cases where possible. |

# Activity Part 8 — Automation Readiness Check

This check confirms that the tooling and dependencies required for automated testing are correctly installed and functioning, separately from the manual testing environment validated in Part 2. The goal is to catch missing or misconfigured automation tooling before an automation engineer begins writing test scripts.

| Component | Status | Detail / Notes |
| --- | --- | --- |
| Java JDK Installed | Ready | JDK 17 (LTS) installed and verified via `java -version`. Selenium WebDriver and TestNG both support this version. |
| IDE — Eclipse or IntelliJ IDEA | Ready | Eclipse IDE for Java Developers installed. Project imports correctly as a Maven project with no missing JRE configuration. |
| Selenium WebDriver Libraries Added | Ready | Selenium Java bindings added via Maven dependency (org.seleniumhq.selenium:selenium-java). Library resolves without version conflicts. |
| TestNG Configured | Ready | TestNG plugin installed in the IDE and added as a Maven dependency. A sample testng.xml suite file runs successfully from the IDE. |
| Browser Drivers Available | Ready | ChromeDriver and GeckoDriver (Firefox) both present and match the installed browser versions. WebDriverManager is used to auto-resolve driver versions, removing manual driver maintenance. |
| Maven Build Tool Configured | Ready | Maven installed and project builds successfully via `mvn clean install` with no dependency resolution errors. |
| Sample Automation Script Executes Successfully | Ready | A sample Selenium + TestNG script was written and executed: it opens the OrangeHRM login page, enters valid credentials (Admin / admin123), clicks Login, and asserts that the Dashboard URL loads. The script passed on first execution with no exceptions. |
| Headless Browser Execution (optional) | Partially Ready | Headless Chrome execution was tested and works, but was not yet validated against the full Punch In/Out and file-upload flows, which can behave differently in headless mode. Flagged for follow-up before automating those specific flows. |
| Reporting Framework (e.g. ExtentReports/Allure) | Not Ready | No HTML reporting library has been integrated yet. Test results currently only appear in the IDE console and TestNG's default XML report. This is not a blocker for starting automation but should be addressed before scaling up the automated suite. |

Sample Script Verification

The following sample script was used to confirm end-to-end automation readiness:

@Test public void verifyLoginWithValidCredentials() {     driver.get("https://opensource-demo.orangehrmlive.com/web/index.php/auth/login");     driver.findElement(By.name("username")).sendKeys("Admin");     driver.findElement(By.name("password")).sendKeys("admin123");     driver.findElement(By.cssSelector("button[type='submit']")).click();     Assert.assertTrue(driver.getCurrentUrl().contains("/dashboard/index")); }

Result: PASS — the script executed successfully, confirming that Java, Selenium, TestNG, and the browser driver are correctly wired together end-to-end, not just individually installed.

Automation Readiness Summary

| Status | Count | % of Total |
| --- | --- | --- |
| Ready | 7 | 78% |
| Partially Ready | 1 | 11% |
| Not Ready | 1 | 11% |

Overall Assessment: The core automation environment is ready. All essential components (Java, IDE, Selenium, TestNG, browser drivers, Maven) are installed and verified end-to-end via a working sample script. Two minor gaps were identified — headless mode needs further validation for upload-heavy flows, and a proper HTML reporting framework is not yet integrated — but neither blocks the start of automated test development.

# Activity Part 9 — Go / No-Go Meeting

1. Goal

To give the QA Manager our setup findings and our final team decision on whether we can start full testing.

2. QA Manager Questions & Answers

| QA Manager Question | QA Team Finding & Answer |
| --- | --- |
| Is the environment ready? | Yes. The website is live and working. All 9 mandatory modules loaded fast and work correctly during our smoke tests (ST_LOGIN_001 to ST_MYINFO_001) |
| What issues were found? | One minor visual bug. On the Firefox browser, the calendar box shifts by a few pixels. This is a visual issue only. It does not stop you from picking dates or saving forms. |
| What risks remain? | Shared website data: Other teams use this same site. They might change or delete data by mistake. |
| What must be fixed before testing begins? | Nothing. There are no big errors, missing pages, or system crashes. The Firefox visual bug can be fixed later. |

3. Final Readiness Decision

| Decision Option | Status | Team Reason |
| --- | --- | --- |
| Go | Selected | All smoke tests passed successfully with no critical errors. The system is stable and ready for full testing right now. |
| Go with conditions | Not Selected | There are no major risks or conditions that we need to monitor constantly. |
| No-Go | Not Selected | There are zero blocking bugs or system crashes. |